## Slide 1: CUSC Panel
25 January 2019
Faraday House, Gallows Hill, Warwick
https://nationalgrid.onbrandcloud.com/login/

## Slide 2: Welcome
https://nationalgrid.onbrandcloud.com/login/

## Slide 3: Housekeeping
Fire alarms
Facilities
Red Lanyards

## Slide 4: Introductions and Apologies
Apologies
James Anderson
Simon Lord
  Alternate
Kate Dooley
Observers
None

## Slide 5: Approval of Panel Minutes 14 December 2018
https://nationalgrid.onbrandcloud.com/login/

## Slide 6: Actions Log

## Slide 7: ACTION 19: CMP295 Timeline – CA recommendation
The Code Administrator recommends the following timetable: | 
Workgroup Report presented to Panel | 25 February 2019
Code Administration Consultation Report issued to the Industry | 4 March 2019
Draft Final Modification Report presented to Panel | 29 March 2019
Modification Panel decision | 29 March 2019
Final Modification Report issued to Authority (25 WD) | 1 April 2019
Indicative Decision Date | 8 May 2019
Decision implemented in CUSC (2WD after determination) | 10 May 2019

## Slide 8: Action 22: Blockers on Modification Progression – proposed quarterly update template
Description | Occurrences |  | Commentary
 | Nov-18 | Dec-18 | 
Impact of Open Governance (Mods to Code Admin) |  |  | 
NGET Led delay ( need to be specific) |  |  | 
Code Admin Led Delay |  | 2 | Splitting of report (CMP287 / 288) Workload
Availability of WG/lndustry | 1 |  | CMP300 – issue with quoracy
Delays in agreeing legal text |  |  | 
Delays in agreeing alternatives |  |  | 
Delay caused by other priority mods |  |  | 
Unreasonable timescales set at outset | 2 | 1 | Owing to positioning on prioritisation stack some modifications were set with a short timeline which was not feasible CMP280 / 281 has taken longer than anticipated
Unanticipated complexity of code mods | 2 |  | CMP280 / 281 has been more complex than expected
Following 3 occurrences Code Admin will facilitate a meeting to investigate causes and mitigate future risk

## Slide 9: Authority Decisions Nadir Hafeez, Ofgem
https://nationalgrid.onbrandcloud.com/login/

## Slide 10: Ofgem Decisions
Decisions
There have been no Authority decisions since the last Panel meeting

## Slide 11: New Modifications
https://nationalgrid.onbrandcloud.com/login/

## Slide 12: New modifications
There have been no new modifications raised since the last Panel meeting

## Slide 13: In Flight Modifications (POAP) Joseph Henry, Code Administrator Representative

## Slide 14
POAP - CUSC
Updates since December in Bold
 | Jan | Feb | Mar | Apr | May | June | Comments
CMP271 - Improving the cost reflectivity of demand tx charges (RWE) and CMP274 - Winter TNUoS Time of Use Tariff for Demand TNUoS (UK Power Reserve) and CMP276 – Socialising T costs associated with “green policies” (Alkane) and CMP302 - Extend the small generator discount until an enduring solution acknowledging the discrepancy between England and Wales, and Scotland is implemented and CMP307 - Expanding the BSUoS charging base to include embedded generation |  |  |  |  |  |  | All on hold; CA has been in contact with all prospers re next steps
CMP280 - New Generator TNUoS Demand Tariff which Removes Liability for TNUoS Demand Residual Charges from Gen and Storage Users’ and CMP281 - Removal of BSUoS Charges From Energy Taken From the National Grid System by Storage Facilities (Scottish Power) |  |  |  |  |  |  | WG met early Jan – aiming for reports to be back in February for CMP280 and January for CMP281
CMP285 - CUSC Governance Reform – Levelling the Playing Field’ (UKPR) |  |  |  |  |  |  | Issued for CAC; closed 16th January – DFMR to be available on the 18th January
CMP286 - Improving TNUoS Predictability Through Increased Notice of the Target Revenue used in the TNUoS Tariff Setting Process. (npower) and CMP287 - Improving TNUoS Predictability Through Increased Notice of Inputs Used in the TNUoS Tariff Setting Process. (npower) |  |  |  |  |  |  | Potential for a further RFI; CA liaising with proposer. Was due to return to panel today; extension request to extend the workgroup report for 4 months to return May 2019
WG Mod Dev on hold pending outcome from SCR/TCR -
WG Mod Dev
CA ConS
CA ConS
WG Mod Dev
WG Mod Dev?
DFMR
With Authority

## Slide 15
POAP – CUSC (1)
 | Jan | Feb | Mar | Apr | May | June | Comments
CMP288 - Introduce explicit charging arrangements to recover additional costs incurred by Transmission Owners and TNUoS liable parties as a result of transmission works undertaken early due to a User initiated delay to the Completion Date of the works, or to facilitate a backfeed (NGRID) and CMP289 - Consequential change to support the introduction of explicit charging arrangements for customer delays and backfeeds via CMP288. |  |  |  |  |  |  | Workgroup Consultation issued – closing date 31st January 2019 Timeline will be created following outcome of WG consultation
CMP291 - Set out within the CUSC the obligations in the EU Connection Network Codes and System Operation Guideline as they relate to the harmonised rules for connection and system operation in GB (SSE) |  |  |  |  |  |  | Extension to March approved at November Panel; templates have been sourced to be uploaded and next steps to be discussed
CMP292 - Ensure that the charging methodologies are fixed in advance of the relevant Charging Year to allow The Company to appropriately set and forecast charges. (NGRID) |  |  |  |  |  |  | Workgroup Consultation issued – closing date 21st January 2019. Potential to return before April Panel
WG Mod Dev
WG Mod Dev
WG Mod Dev
CA ConS
CA ConS

## Slide 16
POAP – CUSC (2)
 | Jan | Feb | Mar | Apr | May | June | Comments
CMP295 - Contractual Arrangements for Virtual Lead Parties (Project TERRE) |  |  |  |  |  |  | Workgroup consultation closes 6 February 2019 CA recommended timetable to be approved by Panel
CMP298 - Updating the Statement of Works process to facilitate aggregated assessment of relevant and collectively relevant embedded generation. |  |  |  |  |  |  | Last WG held 11th December; next WG scheduled in February. Extension being requested until May 2019
CMP300 – Energy Response Payment |  |  |  |  |  |  | Quoracy met, CA wrote to the proposer for dates re Kick Off and WG1
CMP301- CMP213 introduced specific expansion factors for HVDC and subsea circuits however the existing legal text is open to interpretation – this proposal would cement the interpretation made by The Company to ensure consistency with onshore circuits |  |  |  |  |  |  | Send back from Ofgem; Proposer is completing the additional requirements. Panel in November agreed a 5 day CAC – to be issued as soon as possible
WG Mod Dev
WG Mod Dev
CA ConS
WG Mod Dev
CA ConS
DFMR
With Authority

## Slide 17
POAP – CUSC (3)
 | Jan | Feb | Mar | Apr | May | June | Comments
CMP303 - This modification seeks to make part of the TNUoS charge more cost-reflective through removal of additional costs from local circuit expansion factors that are incurred beyond the connected, ore to be connected, generators needs. |  |  |  |  |  |  | Expediated timetable proposed (next slide) for approval
CMP304 – Enhancing EPRS |  |  |  |  |  |  | Timeline to be confirmed; Extension required until April 2019 Panel
CMP306 – Align annual connection charge rate of return at CUSC 14.3.21 to price control cost of capital |  |  |  |  |  |  | Quoracy met, WG to be held 31st January
CMP308 - Removal of BSUoS charges from Generation |  |  |  |  |  |  | WG 2 to be convened on 30 January 2019.
WG Mod Dev
WG Mod Dev
WG Mod Dev
WG Mod Dev

## Slide 18: CMP303 Timeline – CA recommendation
The Code Administrator recommends the following timetable: | 
Workgroup Report presented to Panel | 31January 2019**
Code Administration Consultation Report issued to the Industry | 1 February 2019
Draft Final Modification Report presented to Panel | 28 February 2019**
Modification Panel decision | 28 February 2019**
Final Modification Report issued to Authority (25 WD) | 8 March 2019
Indicative Decision Date | 12 April 2019
Decision implemented in CUSC (2WD after determination) | 19 April 2019
** Extraordinary Panel
Please note the dates may be at risk owing to the production of legal text

## Slide 19: Prioritisation
https://nationalgrid.onbrandcloud.com/login/

## Slide 20: Standing Groups
https://nationalgrid.onbrandcloud.com/login/

## Slide 21: European Code Development
https://nationalgrid.onbrandcloud.com/login/

## Slide 22: Industry Updates

## Slide 23: Relevant Interruptions Claim Report Joseph Henry, Code Administrator

## Slide 24: Customer Journey Update Chrissie Brown, Code Admin
https://nationalgrid.onbrandcloud.com/login/

## Slide 25: Contents
1 | Recap of Code Journey and link to Principle 4 | 
2 | What has happened since the last update? | 
3 | What are we working on now? | 
4 | Priorities for the next few months | 

## Slide 26: Electricity System Operator Forward Workplan – Principle 4
Principle 4 : Promote Competition in wholesale & capacity Markets
  Manage my profitability
  ‘The customer journey approach’
    Facilitating Code Change
        Improvement Plan
        Customer Journey ‘Change a Code’
        Launch regulatory horizon project
        Delivering Code Change
        A key focus of NGESO in facilitating competitive markets is working with the industry and wider stakeholders to deliver the necessary electricity market change.
How do we make sure we have the most efficient process for constructive and diverse participation in code changes that produce the best possible outcomes for the energy industry and its consumers while building National Grid's reputation as an industry leader?
Notes: Manage my profitability looks to address how your experience with network charging can be improved, we’ve followed a “Customer Journey” process to gather feedback, prioritise where to make improvements and set action plans.
Facilitate Code Change
Year on year the industry is becoming more diverse and complex resulting in an increased appetite from industry parties to propose changes to the codes. This naturally increases the stress on industry resources and makes it more challenging to identify key priorities. You have told us that there is a sense of real frustration with the current code process, primarily driven by the timescales to manage code change efficiently and the resource commitment to inform the debate.
We have been listening to you, and to tackle this, we have put in place a three-step plan to transform your customer experience with us:
• Implementation of an improvement plan, based on your feedback, which is focused on quick wins and tactical improvements
• Launch of the customer journey ‘Manage a Code’ with the aims of redefining the customer experience and implementation of a Code Manager approach
• Launch of a regulatory horizon project to consider how the benefits of a Code Manager led service could be enhanced, how this will drive consumer value and how this might be funded in the future.

## Slide 27: What has happened since the last update?
Insights developed into concepts
Finalised and committed to this Code Journey plan
Customer Journey is aligned with our ESO Improvement plan
This is a summary of our Code Journey plan:
Concept | High level Areas
Look ahead | Horizon scanning Modification Tracker Annual Performance Report
Brilliant Basics | Meeting Essentials Executive Summary and improvements to Final Modification Reports Chairing Strategy
Set up for success | Critical Friend modification Code Administrator Statement Incremental reporting
Critical Friend | Frequently asked questions/Governance Surgeries User Guides/Summaries Videos
Website | Consistent naming conventions/welcome page/updated Improved navigation
Accessible Events | Podcasts Fair locations/improved facilities Stakeholder Seminars
Notes: Set-up and run a collaborative project to co-design a better Code Change experience (CUSC and Grid Code) that is more inclusive, effective and efficient.
Openly engage a wide and diverse group of stakeholders in the co-design process.
Get inspired by collaborative decision making processes from other organisations and in other regulated sectors.
Grow empathy among those involved with the needs of newer entrants to the sector.
All stakeholders recognise the benefits of the redesign journey and experience.
Scope a change plan with clear benefits that's right for the stakeholders involved.

## Slide 28: What are we working on now?
ESO Improvement Plan (Stage 1 Customer Journey):
Concept | High level Area | Next step | Timescales
Look ahead | Modification Tracker | End January published on ESO website and seek feedback | Jan 2019
Website | Naming conventions Code Administrator Welcome Page Feedback from external parties | Feedback sought from external parties on what can be improved Initial layer of improvements being carried out by end Jan 2019 | Jan 2019
Brilliant Basics | Meeting Essentials | Measures in place for agreed timescales on inputs and outputs from all Industry meetings – testing consistency Seek feedback | Jan 2019
Critical Friend | FAQs and process diagrams Governance Surgery | Invites to Industry for Governance Surgery FAQs to be added to website and feedback to be sought | Jan/Feb 2019
Horizon scanning | Initial cross code and 6 month view for all Panels | To be presented and Panel meetings for feedback and input | Feb 2019
Notes: Set-up and run a collaborative project to co-design a better Code Change experience (CUSC and Grid Code) that is more inclusive, effective and efficient.
Openly engage a wide and diverse group of stakeholders in the co-design process.
Get inspired by collaborative decision making processes from other organisations and in other regulated sectors.
Grow empathy among those involved with the needs of newer entrants to the sector.
All stakeholders recognise the benefits of the redesign journey and experience.
Scope a change plan with clear benefits that's right for the stakeholders involved.

## Slide 29: What are our priorities for the next few months?
The ESO Improvement Plan (Stage 1 of the Customer Journey)
Planning and seeking feedback from all of Industry on Phase 1 to help inform the next stage and future Code Journey work
Attend Customer Seminars in March 2019
    Share progress
    Seek feedback
    Provide information on our Code Administration service
Raise Critical Friend modification (CUSC, GC & STC)
    Attend GCDF and CISG in February 2019 with a view to raising a modification at the Feb 2019 Panels
Feedback is invited on all concepts and work being undertaken, please email Christine.brown1@nationalgrid.com (Customer Journey lead) or rachel.hinsley1@nationalgrid.com (ESO Improvement plan lead)
Notes: Set-up and run a collaborative project to co-design a better Code Change experience (CUSC and Grid Code) that is more inclusive, effective and efficient.
Openly engage a wide and diverse group of stakeholders in the co-design process.
Get inspired by collaborative decision making processes from other organisations and in other regulated sectors.
Grow empathy among those involved with the needs of newer entrants to the sector.
All stakeholders recognise the benefits of the redesign journey and experience.
Scope a change plan with clear benefits that's right for the stakeholders involved.

## Slide 30: AOB
https://nationalgrid.onbrandcloud.com/login/

## Slide 31: EU Exit modifications Sophie Van Caloen National Grid ESO
https://nationalgrid.onbrandcloud.com/login/

## Slide 32: Purpose of today
  The purpose of today is to provide you with an update and also to discuss with you and get your views on:
  The initial analysis of modifications based on Statutory Instruments
  The expected process for EU Exit code modifications in case of no deal

## Slide 33: No deal preparation
  We are preparing for all scenarios, including the outcome that we leave the EU with no deal in March 2019.
    The UK Government has agreed the full legal text of the Withdrawal Agreement with the EU. If this is implemented, an implementation period will run until 31 December 2020 and the working assumption is that consequential changes to licences and codes will not be required during this time.
    However, BEIS, Ofgem and the industry are preparing for making changes to licences and codes in the event that the UK leaves the EU without a deal.

## Slide 34: No deal preparation
  BEIS has released Statutory Instruments in December 2018.
    The SIs aim to ensure that domestic and retained EU legislation in energy would continue to operate effectively.
    The principle of minimal possible changes is implemented, to ensure continued operability and minimise disruption to the UK’s energy market.
  National Grid ESO is working to prepare changes required to codes.
    We are closely working with other Code Administrators and have been engaging collectively with BEIS and Ofgem. The aim is to ensure the process for modification to licences and codes is aligned.
    We have been informing the industry on how we are preparing for the case of the UK leaving the EU without a deal (letters of 20Nov and 21Dec).

## Slide 35: Code modification requirements - CUSC
  The intent of the code modifications is ensuring sufficient alignment with retained legislation and licences.
    The objective is minimum changes to support progression in a timely manner.
    No benefit or detriment is intended to any industry party.
  The majority of the envisaged changes are straightforward.
    References to EU legislation need to be replaced as they would no longer apply with the corresponding UK legislation.

## Slide 36: Indicative code modifications - CUSC
 | Current text | Proposed change, based on SI text
Mod Process | Code modification process “necessary to comply with or implement the Electricity Regulation and/or any relevant legally binding decisions of the European Commission and/or the Agency” | Update reference to EU legislation. Replace European Commission by Secretary of State and Agency by Regulatory Authority.
UoS charging methodology | “The application of a Transmission Network Use of System Revenue split between generation and demand where the proportion of the total revenue paid by generation, for the purposes of tariff setting for a charging year n, is x times the total revenue, where x is: 1. Whilst European Commission Regulation 838/2010 Part B paragraph 3 (or any subsequent regulation specifying such a limit on annual average transmission charge payable by generation) is in effect (a “Limiting Regulation”) then x_n= […] 2. Where there is no Limiting Regulation, then x for charging year n is set as the value of x used in the last charging year for which there was a Limiting Regulation.” | Update reference to EU legislation.
Glossary | Agency, Competent Authority, Electricity Regulation, European Commission, Significant Code Review, | Delete, add and update relevant terminology.

## Slide 37: Indicative timeline
Dec 18
Jan 19
Feb 19
Mar 19
Apr 19
May 19
BEIS publications | 
Ofgem publications | 
Code modification process | 
Jan 2019
Publish Statutory Consultation
Dec 2018
Publish Statutory Instruments
March 2019
Publish Direction Decision ahead of Exit Day.
April/May 2019
56-day standstill ends. Licence change process complete.
Feb 2019
Statutory Consultation closes
...
Feb/March 2019
Modification raised
Ofgem approved timetable
End April/May 2019
(or later)
Panel decision
Self-Governance
Urgency
  Given the current timelines, there is a strong possibility that an interregnum period - between exit day and the licence and codes changes taking effect - will be unavoidable. We are engaging with Ofgem to understand the implication of this.
  We are considering what would be the most appropriate route (likely self-governance?) and liaising with Ofgem to understand the trigger point to raise the proposal as well as the desire for coordination across codes.
What is your view on the modification and indicative timeline?
Do you think another route might be more appropriate?

## Slide 38: Thank you
If you have further queries, please contact if you have any further views on the proposed process and modifications to the codes which you would like to share or discuss please get in contact with us via box.codes.mce@nationalgrid.com.

## Slide 39
nationalgrideso.com
  National Grid ESO, National Grid House, Warwick Technology Park, Gallows Hill, Warwick, CV346DA