## Slide 1
Dynamic Containment Soft Launch
Development document
Version 2 18.1.2021

## Slide 2: Version control
Date | Version | 
3.12.20 | 1 | Original version
18.1.21 | 2 | Updated the branding and added the following: Slide 9 (Performance Monitoring) – early development consultation launched on 17 December, closes on 21 January Slide 12 (Codes & Governance) – early development consultation launched on 17 December, closes on 21 January Slide 13 (Procurement strategy) – DC market information report - published end Dec 2020 Slide 14 (Industry co-creation) – survey closed in mid-December Slide 15 (Participant feedback) – report on provider feedback – will combine with the consultation responses and publish following the end of the consultation Slide 16 (BM stacking) – go-live on 27 Jan and link to guidance document Slide 19 (EBGL consultation) – launched on 17 December, closes on 21 January

## Slide 3: DC Soft Launch so far
EBGL consultation implemented DC in record time with Ofgem & industry
Service go live 2nd October with day ahead procurement
Service initiation second day of operation. Operational learning and embedding underway
~323MW actively participating. Average clearing price £17/MW/h
World leading frequency product. Productive engagement sessions with a variety of stakeholders to enhance learning by doing philosophy

## Slide 4: Soft Launch Journey
The soft launch of Dynamic Containment has passed its first milestone of Go-Live. We are successfully procuring the service on a day ahead basis and gaining operational experience.
As a world leading frequency product, it is vital we robustly embed the new processes associated with the product. Soft launch strives to make early developments to the service and gather learnings for further enhancements. ESO have categorised the workstreams into 2 waves based on our operational requirements and ambitions to progress at pace to support market growth/competition.
Following the learning by doing project philosophy, this will take us on the journey towards our enduring DC service.

## Slide 5: Market Requirements
The ESO is seeking to procure at least 1,000 MW of DC-LF by May 2021.
We will be updating our DC requirements via a Market Information Report (MIR). Changes to procurement requirements will be detailed in this MIR.
We are maintaining focus on meeting our LF requirements prior to procurement of DC-HF. Timeline for launch of DC-HF is dependent on our developments for and market growth of LF.

## Slide 6: Delivery Waves
Wave 1 – Post Go-Live embedding & early developments
Integrating the new processes and systems associated with DC as we work with the control room to embed DC into the operational toolkit. Key project team resource to ensure DC has a solid foundation to start making developments and improvements. Early market engagement and feedback to identify and progress quick wins at pace to support growing market participation and liquidity. First consultation post go live to address early developments and fine tuning.
Wave 2 – Target kick off by 1 April 2021
Work streams that will help move DC towards the enduring product. These topics require detailed review that will be supported by Wave 1 learnings with the aim to remove further barriers to entry and setup the service to transition towards the enduring product. The success and completion of Wave 1 will drive Wave 2 updates which ESO will continually monitor and communicate through this document. Subsequently, this will result in a second consultation under soft launch.

## Slide 7: Soft Launch Scope
Market Growth
Enhanced Detailed Developments
Procurement Strategy
Internal Process Review
Performance Monitoring
Industry
Co-Creation
Codes & Governance
HF Procurement
Participant Feedback
Wave 1
Wave 2
2nd DC Consultation
1st DC Consultation – Early Developments
Locationality
Testing
Baselines
Metering Options
Technology accessibility
Industry
Co-Creation

## Slide 8: Soft Launch - OUT OF SCOPE
To ensure DC can continue to progress at pace, ESO are clearly identifying areas out of scope for soft launch. Whilst we understand these items are crucial to long-term success, they will be progressed under the wider frequency reform work which should enable soft launch to continue moving at pace.
System enhancement
  Single market platform. External facing platform that facilitates the registering and allocating of assets and units.
  An enduring procurement platform to further learnings from the weekly auction trial.
  Full end to end integration into all internal systems.
Dynamic Moderation and Dynamic Regulation interaction/development

## Slide 9: Performance Monitoring
Wave 1
Activity | Insight | Ambition
Performance monitor the DC service Compile learnings to inform quick win target areas and future development ambitions Share initial learnings from early delivery Embedding new data sharing platform and processes | Conduct DC performance reviews Embed and refine new data systems and processes Discuss early delivery performance with parties to gather learnings | DC costs in MBSS - Nov report Publish market update on DC data learnings - Mid Dec Include DC in our Ofgem Performance Monitoring Quarterly Report. Next report due end Jan 2021 Include early learnings and feedback in EBGL consultation - UPDATE - Launched on 17 December, closes on 21 January

## Slide 10: Market Growth
Activity | Insight | Ambition
Drive the growth and participation in DC service Review quick win options to drive participation | Continue to support queries and service interest Support contractual, technical and system onboarding Understand blockers to participation Facilitating switchover between frequency services Develop forecasted pipeline for ENCC to support volume integration operationally | ESO onboards volumes to target requirement - ASAP Early blockers that don't impact the quality of DC service are removed and participation increases Market liquidity established and value for end consumer recognised through increased competition - ASAP
Wave 1

## Slide 11: Internal Process Review
Wave 1
Activity | Insight | Ambition
Review and refinement of internal end to end processes of DC service Regular feedback and engagement with control room on the implementation and embedding of DC | All departments on the DC project team are embedding new processes and seeking to refine and improve to ensure maximum robust delivery of the DC product to the market As the end user of the DC product, engagement with the control room to support DC implementation into their toolkit is crucial | Internal data flows and processes reviewed and improved - ONGOING Efficient service integration to unlock building on DC soft launch - ONGOING

## Slide 12: Codes & Governance
Activity | Insight | Ambition
Ensure ongoing compliance for DC service. Continue to follow necessary codes and governance requirements Continued engagement with regulator | Continued compliance with necessary EBGL and Clean Energy Package obligations Regular engagement to keep regulator informed of our decisions and plans for soft launch | Article 26 consultation opened - 28 October Consultation closed - 30 November ESO Response to Ofgem - 9 December Ofgem review 9 December - 9 February Early Developments Consultation. EBGL Article 18 – Aligning with STOR consultation to improve efficiencies for all stakeholders - UPDATE - Launched on 17 December, closes on 21 January
Wave 1

## Slide 13: Procurement Strategy
Activity | Insight | Ambition
Continue to refine and communicate clear DC requirements | Internal analysis of requirements and shaping procurement strategy for DC as the service grows and develops How the procurement strategy interacts with wider Response Reform activities and existing Frequency markets | DC market information report - UPDATE - published end Dec 2020
Wave 1

## Slide 14: Industry Co-Creation
Wave 1
Activity | Insight | Ambition
Commitment for ESO to share updates on key topics with industry forums Gather insights and development options in line with waves of work | ESO plan to keep industry updated on any learnings/proposed changes through a rolling update of this document Open dialogue and collaboration to support growing DC service and removing blockers in line with wave workstreams scope | Meet with key industry forums - ONGOING Industry feel involved in the learn-by-doing approach and provide constructive feedback on the DC engagement approach - UPDATE -Survey closed mid-December

## Slide 15: Participant Feedback
Wave 1
Activity | Insight | Comments | Ambitions
Dedicated sessions with parties actively delivering DC service | Structured feedback sessions with DC team for parties to share feedback in a focused forum Facilitated through DC project team/account managers | Valuable structured feedback sessions for ESO to listen to providers experience of delivering DC Opportunity to comment on dedicated topics for future review Reminder and tracking of transitional arrangements | Feedback sessions completed by early Dec Report on key themes of stakeholder immersion sessions as part of our transparent, learn-by-doing approach – UPDATE – will combine with the consultation responses and publish following the end of the consultation

## Slide 16: BM Stacking – (BOAs)
Wave 1
Activity | Insight | Comments | Ambition
Unlock stacking of BM alongside DC delivery | Whilst ESO drafted this capability into the service terms, it is important to take incremental steps for enhancements to DC prior to adding additional complexity for the control room ESO are keen to maximise the value from assets which have the capability to offer additional flexibility | ESO are in the process of internally assessing and reviewing internal process flows ESO envisage a targeted approach for the introduction to ensure maximum co-ordination and benefit for all stakeholders | UPDATE Launch date – 27 Jan 2021 BM stacking guidance document can be found here

## Slide 17: Enhanced Detailed Developments
Wave 2
Activity | Insight | Comments | Ambition
Gather learnings as parties transition out of early arrangements to full delivery Commitment to focus on improving service accessibility through enhanced detailed development topics | Topics already identified from key stakeholder sessions: Baselines Locationality Testing Data submissions | Wave 1 targets early wins which may result in minor amendments in some of these areas as we continue learning by doing philosophy In Wave 2, ESO commits to focus on service accessibility for topics that require further detailed review to build on the Wave 1 work and learnings | Commitment from ESO to address Wave 2 topics We are keen to move at pace through Wave 1 to start Wave 2 activities. Updates on precise timings communicated through this document Ambition to kick off Wave 2 activities by 1st April 2021

## Slide 18: HF Procurement
Wave 2
Activity | Insight | Comments | Ambition
Introduction of HF DC procurement | ESO are gaining experience in procuring LF day ahead and the delivery of this service on the system As we embed new systems and processes for the service, further enhancement will be to introduce the HF element End to end processes to be reviewed to co-ordinate developments required to facilitate HF | Learnings from LF to support implementation of HF Current priority is to fulfil LF market requirements | Add HF to DC procurement following considerable LF volume growth

## Slide 19: DC Contractual Reviews (EBGL Article 18)
Activity | Insight | Ambition
First DC service terms update Second DC service terms update | Wave 1 work will offer early valuable learning and insights and should place us in a position to make quick win changes to the terms to recognise learning by doing Following Wave 2 co-creation of developments, ESO are targeting further updates to the service documentation unlocking accessibility and enhancing the service | Early Developments Consultation. EBGL Article 18 - Alignment with STOR consultation. UPDATE - Launched on 17 December, closes on 21 January

## Slide 20
Thank you
For further detailed discussions, please contact your Account Manager or the team at:
box.futureofbalancingservices@nationalgrideso.com