DATED                                                                    2022

NATIONAL GRID ELECTRICITY SYSTEM OPERATOR LIMITED

and

[Company name]

SERVICE AGREEMENT

FOR THE PROVISION

OF A STABILITY COMPENSATION SERVICE

at

[Site name]

Contract Log No: [National Grid to provide]

Subject to Contract

Draft v.1.0

© National Grid Electricity System Operator Limited

CONTRACT FORM

Parties:

| The “Company”: | NATIONAL GRID ELECTRICITY SYSTEM OPERATOR LIMITED, a company registered in England with number 11014226 whose registered office is at 1-3 Strand, London, WC2N 5EH; and |
| --- | --- |
| The “Provider”: | [ ], a company registered in [] with number [Company number] whose registered office is at [registered office] |

Background:

The Company issued an Invitation to Tender (“ITT”) for the NOA Stability Pathfinder, Phase 3 on 20 December 2021 for the provision of a stability compensation service and the Provider has submitted a tender for the provision of such service from its Facility that has been accepted by the Company.

This form (“Contract Form”) together with the document titled “General Terms and Conditions” (the “GTCs”) attached (including the schedules thereto) shall form the entire agreement between the Company and the Provider regarding the provision of a Stability Compensation Service from the Facility. Words and expressions used in this Contract Form and not defined herein shall have the meanings ascribed to them in the GTCs.

Part 1 – Conditions Precedent

| - [The Provider or (where applicable) its agent or contractor having applied to Elexon Limited to become a BSC Party]. |  |
| --- | --- |
| - [The Provider having made an application for the connection of its site in accordance with the provisions of CUSC]. |  |
| - [Delivery by the Provider to the Company of Acceptable Security for an amount equal to the Secured Amount]. |  |

Part 2 - The Facility

| Facility: | [ ] |
| --- | --- |
| Type of Facility: | New Build Facility/Existing Facility * |
| Grid Forming Capability: | [GBGF-I/GBGF-S]Plant |
| Retiring Modified Facility: | Yes/No |
| Relevant Facility: | Yes/No |
| Confirmation Time: |  |
| Contract Rate: | £[ ]/Settlement Period |
| Contracted Inertia Capability: | [ ]MW/s |
| Contracted SCL Capability: | [ ]MVA |
| Scheduled Commercial Operations Date: | [ ] |
| Synchronising Time: | [ ]minutes |
| Target Availability for Contracted Inertia Capability | 90% |
| Target Availability for Contracted SCL Capability | 90 % |

Contracted Reactive Capability:

| Purpose | GEP Voltage (pu) | Active Power condition (if applicable) | MW at GEP | Lead MVAr at GEP (absorption: -ve) | Lag MVar at GEP (injection: +ve) |
| --- | --- | --- | --- | --- | --- |
| Required service (for GBGF-I and GBGF-S) | 0.95 | Maximum MW export |  |  |  |
|  |  | 0 MW |  |  |  |
|  |  | Maximum MW import |  |  |  |
|  | 1 | Maximum MW export |  |  |  |
|  |  | 0 MW |  |  |  |
|  |  | Maximum MW import |  |  |  |
|  | 1.05 | Maximum MW export |  |  |  |
|  |  | 0 MW |  |  |  |
|  |  | Maximum MW import |  |  |  |
| Required Service for GBGF-I only For GBGF-S this is only for information | 0.9 | Maximum MW export |  |  |  |
|  |  | 0 MW |  |  |  |
|  |  | Maximum MW import |  |  |  |
|  | 1.1 | Maximum MW export |  |  |  |
|  |  | 0 MW |  |  |  |
|  |  | Maximum MW import |  |  |  |

Excitation and voltage control: [paragraph 2 (generator/interconnector)] [paragraph 3 (Demand or 0MW connection)], Part B of Schedule C applies.

Part 3 – Reactive Meter Details

| BM Unit No | Metering Subsystem ID | Outstation ID | Channel Number | Meter Register ID | Measurement Quantity ID (RI or RE) | Loss Adjustment Factor |
| --- | --- | --- | --- | --- | --- | --- |

Part 4 – Post Tender Milestones

Post Tender Milestones

|  | Milestone | Evidence Required |
| --- | --- | --- |
| 1. | Agreed financing in place sufficient to fund completion of the Works. | Evidence should include internal governance sign-off and, where third party funding is required, a Letter of Intent from the funding party (subject to that party’s due diligence process), confirming that there are no conditions of that financing that may negatively impact on the provision of the Stability Compensation Service. The documentation must be specific to the Provider and the Facility. |
| 2. | The grant by the relevant local planning authority of permission for the proposed erection, construction operation and/or site clearance required (including all and any ancillary erections, structures and equipment, plant and apparatus) and use of the Facility for the provision of the Stability Compensation Service in accordance with the terms of the Agreement. | Copy of all relevant consents or (at the Company’s sole discretion) a declaration by the Provider that it has obtained the necessary planning permission) that may be required to enable the Provider to deliver its project for the purposes of providing the Stability Compensation Service in accordance with the terms of the Agreement |
| 3. | The Provider has either a leasehold or freehold interest in land upon which the Facility is (or is to be) situated | Evidence to the Company’s reasonable satisfaction which may (at the Company’s sole discretion) be by way of a declaration by the Provider that it has met these obligations. |
| 4. | The Provider has commenced development and construction operations at the site. | Evidence (to the Company’s reasonable satisfaction) or (at the Company’s sole discretion) a declaration by the Provider that it has met these obligations. |
| 5. | The Provider has in place (as can reasonably be expected to be in place by the PTM Date), without limitation, those consents, permissions, approvals, licences, exemptions and other permits (in legally effectual form) as may be necessary to commence, carry out, maintain and ensure the provision of the Stability Compensation Service in accordance with the terms of the Agreement. | Evidence to the Company’s reasonable satisfaction which may (at the Company’s sole discretion) be by delivering certified copies of licences, exemptions and other permits and consents (in legally effectual form) or by a certificate from an independent consultant (based in the United Kingdom and who has sufficient experience and expertise in assessing the consenting requirements for the construction and operation of facilities similar to the Provider’s system) that the Provider has, or can reasonably be expected to have, the necessary consents, permissions, approvals, licences, exemptions and other permits in place to enable the Provider to perform the Stability Compensation Service in accordance with the terms of the Agreement by no later than the Commercial Operations Date. |
| 6. | Entry by the Provider into a binding agreement for the connection of the Facility to the public electricity supplier or to the National Electricity Transmission System to receive a supply of electricity from and (where relevant) export electricity into the National Electricity Transmission System. | Unless evidence was fully provided at the Tender stage, evidence to the Company’s reasonable satisfaction or (at the Company’s sole discretion) a declaration by the Provider that it has entered into a suitable grid connection agreement that will enable the Provider to deliver the Stability Compensation Service in accordance with the terms of the Agreement. |
| 7. | The Provider has put in place the necessary orders for all necessary plant, equipment, apparatus, machinery and other materials with long procurement and/or delivery periods. | Evidence to the Company’s reasonable satisfaction. |
| 8. | Entry by the Provider into a binding engineering procurement and construction contract and/or a supply agreement with an original equipment manufacturer (as applicable) for the provision of relevant equipment and services in developing the Facility (including all ancillary and associated works in relation thereto) consistent with the requirements of the Project Plan. | Unless a contract was entered into at the Tender stage, evidence to the Company’s reasonable satisfaction which may be by way of a certificate from an independent consultant who has sufficient experience and expertise in assessing the necessary requirements for the construction and operation of facilities similar to the Provider’s system in the United Kingdom that, the Provider has entered into a binding engineering procurement and construction contract and/or a supply agreement with an original equipment manufacturer (as applicable) for the provision of relevant equipment and services in developing the Facility (including all ancillary and associated works in relation thereto) in accordance with the Project Plan. |

Part 5 – Notices

The Company’s address for service of Notices:

National Grid Electricity System Operator Limited

Faraday House

Warwick Technology Park

Gallows Hill

Warwick CV34 6DA

Facsimile number: 01926 656613

For the attention of: the Company Secretary

Copy to: Head of Markets

The Provider’s address for service of Notices:

[Company name]

[Company Address]

Facsimile number:				[		]

For the attention of:  				[		]

Operational telephone contact number 	[		]

Operational contact 				[		]

Part 6 - Special Conditions

The following provisions shall supplement and, where inconsistent with the General Terms and Conditions, apply in place of the relevant provision of the General Terms and Conditions.

| Signed for and on behalf of NATIONAL GRID ELECTRICITY SYSTEM OPERATOR LIMITED by [ ]: |  |
| --- | --- |
| Dated: |  |
| Signed for and on behalf of [ ] LIMITED by [ ]: |  |
| Dated: |  |

New build plant only. All Providers must confirm accession to the BSC and registration of the Facility as a BM Unit in accordance with Clause 3.5 of the GTCs. If the Provider’s Facility comprises a number of BM Units and the Provider wishes to use more than one unit to provide the service, this contract form will need to be adapted.

New build plant only. All Providers must confirm accession to the CUSC and entry into a Bilateral Agreement in accordance with Clause 3.5.

If required by the tender rules.

Delete as appropriate. For new builds, the Post Tender Milestone provisions will be applicable.

Delete as appropriate

For GBGF-S Plant constituting a Modified Facility only – delete if not relevant

Delete as appropriate

Delete as appropriate – a “Relevant Facility” is subject to potential Delayed Enabling Works

Delete as appropriate.

These Milestones are indicative and should be refined in the Tender Submission