## Slide 1: SQSS Panel
Tuesday 06 May 2025
In person and via Teams

## Slide 2: WELCOME

## Slide 3: Purpose of Panel & Duties of Panel Members

## Slide 4: Action Log
Action Log
Action number | Panel Raised | Owner | Action | Comment
40.8 | Mar-24 | AJ | NESO to report on progress of GC0117 and if an SQSS modification is required, when this will be raised. | UPDATE: Awaiting decision
42 | Sep-24 | AG | AG to talk to Ofgem Lawyers for clarification of “Company” / Code references within licence/code | Adam Gildea from Ofgem code governance team to discuss with lawyers.

## Slide 5: Authority Decisions and Update (as at 20 April 2025)
Decisions Pending
None
Received Final Modification Reports since last Panel Meeting
None
The Authority’s publication on decisions can be found on their website below:​
https://www.ofgem.gov.uk/publications/code-modificationmodification-proposals-ofgem-decision-expected-publication-dates-timetable
Modification | Decisions | Implementation Date
GSR033: Code Maintenance | On 21 March 2025 the Authority approved the Original solution. | 31 March 2025
GSR031: Introducing Competitively Appointed Transmission Owners | On 25 March 2025 the Authority approved the Original solution. | 08 April 2025
Decisions Received since last Panel Meeting

## Slide 6: Inflight Modification Updates
GSR030: Offshore DC Connections

## Slide 7: GSR030: Offshore DC Connections - Timeline Update
Rationale: Ongoing development of solution required.
Workgroups Remaining: Two before Workgroup Consultation, two after.
​
Ask of Panel: Agree revised timeline
 | Workgroup Report issued to Panel | DFMR issued to Panel | FMR issued to Ofgem | Decision Date | Implementation Date
Previous timeline | 06 March 2024 | 03 July 2024 | 23 September 2024 | TBC | 10 Business Days after Authority Decision
New timeline | 09 September 2025 | 10 November 2025 | 08 December 2025 | TBC | 10 Business Days after Authority Decision

## Slide 8: Any other business
Frequency Risk and Control Report (FRCR) Session

## Slide 9: Activities ahead of the next Panel Meeting
Modification Proposal Deadline for May Panel | 06 May 2025
Papers Day | 13 May 2025
Panel Meeting | 27 May 2025 Teams

## Slide 10: Close
Teri Puddefoot
Chair, SQSS Panel