## Slide 1: CMP445: Pro-rating first year TNUoS for Generators
Workgroup 3, 18 June 2025
Online Meeting via Teams

## Slide 2: WELCOME

## Slide 3: Agenda
Topics to be discussed​ | Lead​
Introduction | Chair​
Timeline | Chair​
Outstanding Actions | Chair​
Legal Text Review (Live) | All​
Workgroup Consultation Review (Live) | Proposer​
Terms of Reference Discussion (Live) | All​
Agree Terms of Reference​ | All​
Next Steps​ | Chair​

## Slide 4: Expectations of a Workgroup Member
Your Roles
Contribute to the discussion
Be prepared - Review Papers and Reports ahead of meetings
Be respectful of each other’s opinions
Complete actions in a timely manner
Keep to agreed scope
Do not share commercially sensitive information
Language and Conduct to be consistent with the values of equality and diversity
Email communications to/cc’ing the .box email
Bring forward alternatives as early as possible
Vote on whether or not to proceed with requests for Alternatives
Help refine/develop the solution(s)
Vote on whether the solution(s) better facilitate the Code Objectives

## Slide 5: Workgroup Membership
Role​ | Name​ | Company​
Proposer​ | ​Angus Armstrong | ​Ocean Winds
Workgroup Member​ | ​Sean Nugent | ​NESO
Workgroup Member​ | Stephen Dale | NESO
Workgroup Member​ | ​Graham Pannell | ​BayWa r.e.
Workgroup Member​ | ​Thibaut Cheret | ​Offshore Energy UK
Workgroup Member​ | ​Ryan Ward | ​ScottishPower Renewables
Workgroup Member​ | Garth Graham | SSE Generation
Workgroup Member​ | Archie Campbell | Zenobe Energy Limited
Workgroup Member​ | Alan Kelly | Corio Generation
Authority Representative​ | ​Louis Sandiford | ​Ofgem

## Slide 6: What is the Alternative Request?
What is an Alternative Request? The formal starting point for a Workgroup Alternative Modification to be developed which can be raised up until the Workgroup Vote. ​ ​
What do I need to include in my Alternative Request form? The requirements are the same for a Modification Proposal you need to articulate in writing:​ - a description (in reasonable but not excessive detail) of the issue or defect which the proposal seeks to address compared to the current proposed solution(s);​ - the reasons why the you believe that the proposed alternative request would better facilitate the Applicable Objectives compared with the current proposed solution(s) together with background information; ​ - where possible, an indication of those parts of the Code which would need amending in order to give effect to (and/or would otherwise be affected by) the proposed alterative request and an indication of the impacts of those amendments or effects; and​ - where possible, an indication of the impact of the proposed alterative request on relevant computer systems and processes.​ ​
How do Alternative Requests become formal Workgroup Alternative Modifications? The Workgroup will carry out a Vote on Alternatives Requests. If the majority of the Workgroup members or the Workgroup Chair believe the Alternative Request will better facilitate the Applicable Objectives than the current proposed solution(s), the Workgroup will develop it as a Workgroup Alternative Modification.​
​
Who develops the legal text for Workgroup Alternative Modifications? NESO will assist Proposers and Workgroups with the production of draft legal text once a clear solution has been developed to support discussion and understanding of the Workgroup Alternative Modifications.

## Slide 7: Timeline for CMP445 as of 10 June 2025
Milestone​ | Date​ | Milestone​ | Date​
Modification presented to Panel​ | 29 November 2024 | Code Administrator Consultation | 9 March 2026 to 30 March 2026
Workgroup Nominations (15 business days)​ | 1 April 2025 to 17 April 2025 | Draft Final Modification Report (DFMR) issued to Panel (5 business days)​ | 17 April 2026
Workgroups 1 to 3 | 29 April 2025 – Initial discussion 20 May 2025 – Consider Legal Text and action updates 18 June 2025 – Finalise Workgroup Consultation and Draft Legal Text ready to send to industry | Panel undertake DFMR recommendation vote ​ | 24 April 2026
Workgroup Consultation (21 business days)​ | 25 July 2025 to 22 August 2025 | Final Modification Report issued to Panel to check votes recorded correctly | 24 April 2026 to 1 May 2026
Workgroups 4-8 | 8 September 2025 – Review Workgroup Consultation feedback 6 October 2025 – Review Workgroup Report and Legal Text 3 November 2025 – Review Workgroup Report and Legal Text 1 December 2025 - Finalise Workgroup Report and Legal Text 29 December 2025 – Close off any outstanding actions and Workgroup vote | Final Modification Report issued to Ofgem ​ | 1 May 2026
Workgroup report issued to Panel | 20 February 2025 | Ofgem decision needed by | 30 September 2026
Panel sign off that Workgroup Report has met its Terms of Reference​ | 27 February 2025 | Implementation Date ​ | 01 April 2027

## Slide 8: Outstanding Actions
Action number | Workgroup Raised | Owner | Action | Comment | Status
2 | WG1 | SN/SD | Draft the legal text for the modification and share it with work group members for review. | Proceeding actions raised - actions 8 and 9 | To close
4 | WG1 | SN/SD | Check for any interaction with this modification on the STC. | No observed interaction with the STC. | To close
5 | WG1 | SN/SD | Review CUSC Section 3 for any interaction relating to invoicing and reconciliations from this modification which would require a consequential CUSC non-charging modification being raised. | The Commercial codes team have done an initial review and believe there is likely a consequential modification required to amend some wording in Section 3 to align with the proposal. | To close
6 | WG2 | SN | Review Section 3.10.5 and provide update to the Workgroup | Provided on following slides | To close
7 | WG2 | DC | Draft a question for the Workgroup Consultation. | Completed and included in the Workgroup Consultation document | To close

## Slide 9: Outstanding Actions
Action number | Workgroup Raised | Owner | Action | Comment | Status
8 | WG2 | KH | Add legal text and consultation documents to the collaboration space for review. | Draft Legal Text and consultation document shared on collaboration space. | To close
9 | WG2 | SN/SD | Update the legal text for both sections 3 and 14 on to the latest CUSC baseline and share it with the Workgroup for review. | Section 14 has been drafted and shared with WG Members. Section 3 will require a twin mod if it needs changing. Propose to close. | To close
10 | WG2 | SD | Discuss and potentially raise an alternative modification that includes both the initial connection and disconnection scenarios. |  | Open
11 | WG2 | SD | Review and refine the wording for the Workgroup Consultation question regarding the end phase, ensuring clarity on terms like disconnection and de-energisation. | Wording has been reflected in the Workgroup Consultation document. | To close
12 | WG2 | SD | Update the diagram to reflect the changes under this modification, so it can be included in the Workgroup Consultation document. | Diagram to be provided to Workgroup members for review prior to including as an annex to the workgroup consultation | To close

## Slide 10: Action 6 - Review Section 3.10.5 and provide update to the Workgroup
Section 3.10.5 – Redundant Obligation Context
The obligation is redundant and mostly unknown—generators would only act on it if specifically asked.
The charging team doesn’t rely on this data. The revenue team don’t request it, and no one recalls ever receiving or using it (noted during a recent CUSC obligations review).
Most generators likely aren’t aware of the requirement and aren’t submitting declarations.
A separate mod to request monthly TEC profiles would be inappropriate—it could imply intent to charge monthly based on max TEC.
We use the contracted TEC as per the TEC register to set locational tariffs and we use the CCMs best view of connection dates to set the generation charging base (which drives revenue collection and the adjustment tariff)
Does the presence of this term in the current version of the mod trigger a discussion about its removal? If it serves no value and isn't being acted upon, shouldn't we consider removing it as part of the modification process?

## Slide 11: Draft Legal Text Review (Live)
Kat Higby – NESO Code Administrator

## Slide 12: Workgroup Consultation Review (Live)
Kat Higby – NESO Code Administrator

## Slide 13: Terms of Reference Discussion (Live)
Kat Higby – NESO Code Administrator

## Slide 14: Terms of Reference
Workgroup Terms of Reference | Workgroup Consultation Questions | Workgroup thoughts
a) Consider EBR implications | Question 6 | 
b) Consider applicability to negative charging zones given the different charging basis for those users – ie based on actual output in months November to February | Question 7 | 
c) Consider whether the solution should also be applied to users who reduce or increase TEC within year, such as when closing a generating station | Question 8 | 
d) Consider the timing of the recovery of any over or under-recovery in charging year t[0] – is it to be recovered in charging year t[0] (via a ‘mid-year tariff change?) or t[+1] or t[+2]? | Question 9, question 10 | 
e) Consider from which class or classes of User the recovery should be made by: (i) generators only, (ii) demand only or (iii) both generation and demand |  | 

## Slide 15: Any Other Business
Kat Higby – NESO Code Administrator

## Slide 16: Next Steps
Kat Higby – NESO Code Administrator