## Slide 1: CMP445: Pro-rating first year TNUoS for Generators
Workgroup 4, 15 June 2025
Online Meeting via Teams

## Slide 2: WELCOME

## Slide 3: Agenda
Topics to be discussed​ | Lead​
Introduction | Chair​
Timeline | Chair​
Outstanding Actions | Chair​
Alternative Request 1 | Stephen Dale
Legal Text Review (Live) | All​
Workgroup Consultation Review (Live) | Proposer​
Terms of Reference Discussion (Live) | All​
Next Steps​ | Chair​

## Slide 4: Expectations of a Workgroup Member
Your Roles
Contribute to the discussion
Be prepared - Review Papers and Reports ahead of meetings
Be respectful of each other’s opinions
Complete actions in a timely manner
Keep to agreed scope
Do not share commercially sensitive information
Language and Conduct to be consistent with the values of equality and diversity
Email communications to/cc’ing the .box email
Bring forward alternatives as early as possible
Vote on whether or not to proceed with requests for Alternatives
Help refine/develop the solution(s)
Vote on whether the solution(s) better facilitate the Code Objectives

## Slide 5: Workgroup Membership
Role​ | Name​ | Company​
Proposer​ | ​Angus Armstrong | ​Ocean Winds
Workgroup Member​ | ​Sean Nugent | ​NESO
Workgroup Member​ | Stephen Dale | NESO
Workgroup Member​ | ​Graham Pannell | ​BayWa r.e.
Workgroup Member​ | ​Thibaut Cheret | ​Offshore Energy UK
Workgroup Member​ | ​Ryan Ward | ​ScottishPower Renewables
Workgroup Member​ | Garth Graham | SSE Generation
Workgroup Member​ | Archie Campbell | Zenobe Energy Limited
Workgroup Member​ | Alan Kelly | Corio Generation
Authority Representative​ | ​Louis Sandiford | ​Ofgem

## Slide 6: What is the Alternative Request?
What is an Alternative Request? The formal starting point for a Workgroup Alternative Modification to be developed which can be raised up until the Workgroup Vote. ​ ​
What do I need to include in my Alternative Request form? The requirements are the same for a Modification Proposal you need to articulate in writing:​ - a description (in reasonable but not excessive detail) of the issue or defect which the proposal seeks to address compared to the current proposed solution(s);​ - the reasons why the you believe that the proposed alternative request would better facilitate the Applicable Objectives compared with the current proposed solution(s) together with background information; ​ - where possible, an indication of those parts of the Code which would need amending in order to give effect to (and/or would otherwise be affected by) the proposed alterative request and an indication of the impacts of those amendments or effects; and​ - where possible, an indication of the impact of the proposed alterative request on relevant computer systems and processes.​ ​
How do Alternative Requests become formal Workgroup Alternative Modifications? The Workgroup will carry out a Vote on Alternatives Requests. If the majority of the Workgroup members or the Workgroup Chair believe the Alternative Request will better facilitate the Applicable Objectives than the current proposed solution(s), the Workgroup will develop it as a Workgroup Alternative Modification.​
​
Who develops the legal text for Workgroup Alternative Modifications? NESO will assist Proposers and Workgroups with the production of draft legal text once a clear solution has been developed to support discussion and understanding of the Workgroup Alternative Modifications.

## Slide 7: Timeline for CMP445 as of 09 July 2025
Milestone​ | Date​ | Milestone​ | Date​
Modification presented to Panel​ | 29 November 2024 | Code Administrator Consultation | 9 March 2026 to 30 March 2026
Workgroup Nominations (15 business days)​ | 1 April 2025 to 17 April 2025 | Draft Final Modification Report (DFMR) issued to Panel (5 business days)​ | 17 April 2026
Workgroups 1 to 4 | 29 April 2025 – Initial discussion 20 May 2025 – Consider Legal Text and action updates 18 June 2025 – Discuss Workgroup Consultation and Draft Legal Text 15 July 2025 – Consider alternative 1, Finalise Workgroup Consultation and Draft Legal Text ready to send to industry | Panel undertake DFMR recommendation vote ​ | 24 April 2026
Workgroup Consultation (21 business days)​ | 25 July 2025 to 22 August 2025 | Final Modification Report issued to Panel to check votes recorded correctly | 24 April 2026 to 1 May 2026
Workgroups 5-9 | 8 September 2025 – Review Workgroup Consultation feedback 6 October 2025 – Review Workgroup Report and Legal Text 3 November 2025 – Review Workgroup Report and Legal Text 1 December 2025 - Finalise Workgroup Report and Legal Text 29 December 2025 – Close off any outstanding actions and Workgroup vote | Final Modification Report issued to Ofgem ​ | 1 May 2026
Workgroup report issued to Panel | 20 February 2025 | Ofgem decision needed by | 30 September 2026
Panel sign off that Workgroup Report has met its Terms of Reference​ | 27 February 2025 | Implementation Date ​ | 01 April 2027

## Slide 8: Outstanding Actions
Action number | Workgroup Raised | Owner | Action | Comment | Status
10 | WG2 | SD | Discuss and potentially raise an alternative modification that includes both the initial connection and disconnection scenarios. | Alternative request form raised and being reviewed by Code admin | To close
13 | WG3 | SD/SN | Consult with the revenue team to confirm the preferred approach for daily versus monthly pro rata charging. | The revenue team have no strong preference between daily or monthly pro rata charging - Daily is fine from the revenues point of view. | To close
14 | WG3 | SD/SN | Consult with the revenue team to confirm the appropriate wording for Question 7 regarding negative charging zones. | We will hold off until Chiamaka shares her view. Workgroup to review in WG4 and share following the meeting | To close
15 | WG3 | SD/SN | Consult with the revenue team to determine if immediate tariff changes are necessary and update the work group consultation document accordingly. | Revenue forecast however this doesn't change the current process. Revenue believe current process should continue. | To close
16 | WG3 | KH | Change the wording in the legal text to "a relevant charging date" and share it back on the collaboration space. | Completed. | To close
17 | WG3 | DC | Ensure the work group report covers the discussion on over and under recovery and its impact. | Ongoing | Open

## Slide 9: Alternative Request 1
Stephen Dale – NESO

## Slide 10: Draft Legal Text Review (Live)
Kat Higby – NESO Code Administrator

## Slide 11: Workgroup Consultation Review (Live)
Kat Higby – NESO Code Administrator

## Slide 12: Terms of Reference Discussion (Live)
Kat Higby – NESO Code Administrator

## Slide 13: Terms of Reference
Workgroup Terms of Reference | Workgroup Consultation Questions | Workgroup thoughts
a) Consider EBR implications |  | 
b) Consider applicability to negative charging zones given the different charging basis for those users – ie based on actual output in months November to February |  | 
c) Consider whether the solution should also be applied to users who reduce or increase TEC within year, such as when closing a generating station |  | 
d) Consider the timing of the recovery of any over or under-recovery in charging year t[0] – is it to be recovered in charging year t[0] (via a ‘mid-year tariff change?) or t[+1] or t[+2]? |  | 
e) Consider from which class or classes of User the recovery should be made by: (i) generators only, (ii) demand only or (iii) both generation and demand |  | 

## Slide 14: Any Other Business
Kat Higby – NESO Code Administrator

## Slide 15: Next Steps
Kat Higby – NESO Code Administrator