## Slide 1: Innovation Project Report
REVEAL Proof of Concept (POC)
Phase 4
December 2024

## Slide 2
Executive Summary
Introducing REVEAL
REVEAL Capabilities
Phases 1-3 Recap
Phase 4: Live Trial Environment Proof of Concept (POC)
Future Look & Next Steps
Content Page

## Slide 3: Executive Summary

## Slide 4
The below summary provides an overview of the REVEAL programme, highlighting the various phases successfully completed to date. It places particular emphasis on the completion of the current phase – Phase 4, which concluded in December 2024.
Executive Summary
The concept of REVEAL was first introduced in ESO RIIO-2 BP1, with the objective to have a NESO hosted digitally ringfenced environment(s) which can enable NESO and industry to collaboratively build and trial innovative concepts, services, and solutions, to drive towards net zero and enable more competitive markets, as a trusted partner.
The Network Innovation Allowance (NIA) funded innovation programme has been broken down into phases, with this phase concludes Phase 4, which is the proof of concept (POC) of the Live Trial Environment.
Gathering insights from across industry and NESO on the future vision and purpose of REVEAL
Definition of desired capabilities of the REVEAL technical solutions
Development of the benefits case
Technical and regulatory feasibility assessment
Extensive stakeholder engagement
Development and prioritisation of use cases
Technical solution design
Development of business case and delivery roadmap for Phase 4
September 22 – October 22
October 22 – December 22
Phase 1 – Vision and Purpose
Phase 2 – Prioritised Designs Based on Feasibility
Phase 3 – Organisational Readiness and Technical Refinement
January 23 – May 23
Phase 4 – POC
Built the Live Trial Environment POC
Proved technical feasibility of establishing control and metering connectivity outside of CNI
Integration with market participant (Krakenflex) outside of CNI, simplifying future trials with participant
April 24 – December 24
In Phase 4, the Live Trial Environment was delivered as a proof of concept, providing a secure, cloud-hosted platform in Microsoft Azure to facilitate trials of new balancing capabilities, services, and processes.
The REVEAL team engaged with industry and integrated the solution with Krakenflex to perform end-to-end testing of the Live Trial Environment.
Going forward, the REVEAL team will further engage with industry to develop the trial pipeline and recruit additional trial participants, as well as further developing further iterations of the Live Trial Environment with additional capabilities to enable the integration of more market participants.

## Slide 5: Introducing REVEAL
Notes: Review section

## Slide 6
As the energy market is shifting, a smarter and more flexible energy system with evermore complex solutions is required and NESO needs the capability to support market change at pace.
Development of new services and technologies within core platforms is not sustainable and in partnership with industry, REVEAL will provide the ability to freely and securely validate new concepts and services with agility.
In November 2024, NESO published the Clean Power 2030 report as part of the Government’s mission to make Britain a clean energy superpower. The report highlighted the need to harness the true value of flexibility, unlock new markets, and promote engagement whilst removing wider barriers.
The REVEAL programme will arm NESO with the tools to partner with industry in uncovering new technologies and developing new capabilities to support dynamic, flexible, least-cost-decision grid balancing.
At its core, REVEAL is a secure, collaborative digital testing solution that can help NESO simulate new grid connections and how it balances the energy network.
1 NESO, 2024: Clean Power 30
This report outlines our progress to date for the REVEAL Programme and the insights gained so far, and the future roadmap
REVEAL enables NESO to drive change across the national community on the road towards net zero

## Slide 7
The REVEAL programme has implemented a four-phase
approach to scope, define, design and deliver a proof of
concept for the REVEAL Live Trial Environment
Agreed future vision and purpose
Gathered stakeholder views
Identified regulatory impacts
Phase 1
Defined and designed two technical solutions
Developed an operating and regulatory model to ensure organisational readiness
Created a full business case and implementation roadmaps
Phase 3
Built the Live Trial Environment POC
Demonstrated feasibility of establishing control and metering connectivity outside of CNI
Phase 4
Prioritised REVEAL designs based on feasibility
Scoped four potential solutions at a high level
Identified questions for further exploration
Phase 2

## Slide 8
Live Trial Environment
Trial Management Platform
  Azure-hosted environment providing the technical capabilities required to facilitate a trial
  Platform for trial planning, data capture, industry engagement, publications and CRM
Connectivity
Trial Outcomes
Collaboration
CRM
  There is no environment for NESO to trial new services and capabilities outside of the current regulatory framework
Agility
  Trials are difficult to coordinate with other business teams and to prioritise against other essential BAU activities
Operational Excellence
  There is a need for new services to enable optimised energy supply and increase Control Room confidence
Resilience
  There are perceived barriers to entry for industry participants to trial new capabilities, especially smaller BMUs
Industry Collaboration
NESO Problem
Statements
REVEAL
Technical Solutions
REVEAL will provide tools to make the trialling of new balancing capabilities easier and faster for NESO and industry. REVEAL enables NESO to ensure security of supply to consumers, enhance efficiency and economy, and work towards net zero. The problem statements that NESO faces will be offset by the delivery of the REVEAL Live Trial Environment and the Trial Management Platform.
REVEAL comprises of two technical solutions that will enable NESO to drive change across the global community towards net zero

## Slide 9
The Trial Environment is a dedicated environment to facilitate and streamline trials of new capabilities, services and processes for NESO and industry to run balancing trials
The REVEAL Live Trial Environment will deliver an Azure environment to enable NESO and industry to run balancing trials
What is the Live Trial Environment?
A cloud-hosted environment to facilitate and streamline trials of new balancing capabilities, services and processes:
Built in Microsoft Azure using secure, scalable and simple tools
Ringfenced and separate from existing Control Room systems
Dedicated for use in Balancing Trials, mitigating impact on operations
What is the value of the Live Trial Environment?
Test National Control systems’ stability in a safe environment
Trialling of new capabilities outside of CNI and faster handover to live
Explore participation of aggregated assets in the Balancing Mechanism (BM), and payment processes
Analyse constraint management at a domestic level rather than at generator level
What types of trial does it enable?
EDL, EDT, IEMS, SCADA exchange to validate operational and commercial effectiveness of balancing services
Signals
Trial and validate changes to data exchange protocols and regulations
Comms
Trial new processes and balancing tools during development, for streamlined testing and analysis
Tools
Fully operational environment interface (aligned with OBP)
Ability to conduct complex trials with more participants
Simulated market conditions for trial execution
What are the outcomes?

## Slide 10
The Trial Management Platform will facilitate easier and more transparent engagement with industry participants, facilitating the market’s continued drive in energy transition innovation
The REVEAL Trial Management Platform will deliver a CRM- based solution to enable NESO to manage balancing trials and participants
What is the Trial Management Platform?
A web-based suite of tools to help organise trials, including managing workflows and facilitating collaboration
Providing dashboards for recording trial information, scheduling resources for a trial, and workflow management to implement a standardised trial approach
Facilitates the creation of a catalogue to enhance collaboration capabilities for market participants to suggest new trial ideas, collaborate on service definition, and provide feedback to NESO on completed trials
Document and data repositories will be provided to store all information related to trials in a single location
What is the value of the Trial Management Platform?
Enable Market Participants to engage transparently with NESO
Provide dashboards for recording trial information, schedule resources for a trial, and follow standardised trial approach
Improving trial analysis / reporting by consolidating and improving access to data
What does it enable?
Accurate insights to inform decision making on trial outcomes and determine areas for improvement
Population of a trial catalogue with industry, enabling participants to provide feedback
Enduring platform dedicated to trial management
Transparent trial
prioritisation and
selection process
Engagement for market participants with NESO and industry
Fully operational trials interface (aligned with OBP)
What are the outcomes?

## Slide 11
  Ensure stability & security of supply
  Enable the transition from conventional power generation sources to more sustainable sources by offering a platform and environment to increase stability and security of supply.
  Provide solutions to ENCC inefficiencies
  Capture real time system information from the demand side and embedded components on the supply side (low carbon technologies and batteries etc.) and use this to forecast balancing requirements rather than relying on legacy methods of modelling.
  Fulfil a technology capability gap
  Provide a platform and the tools and processes for NESO and Trial Participants to test and trial new services, technologies and concepts responsibly, outside of current regulatory frameworks.
  Meet demand for change
  Enable an Agile response to NESO’s drive towards net zero and align with the recent Labour manifesto to achieve clean energy by 2030.
  Enable customer-centricity
  Facilitate easier and more transparent engagement with industry participants, empowering the market to contribute to energy transition innovation.
What will REVEAL achieve?
REVEAL’s two technical solutions are uniquely positioned to address the challenges faced by NESO and Industry
Several of NESO’s key pain points can be mitigated by leveraging the value created by the REVEAL Live Trial Environment and Trial Management Platform.
Notes: Review icons

## Slide 12
Sep-Oct ‘22
Jan-May ‘23
Apr-Dec ‘24
Jan – Apr ‘25
Q3 ‘25
Q3
‘25
Q4
‘25
Oct-Dec ‘22
Defined the vision for REVEAL
Extensive market engagement and assessed feasibility
Business Case aligned with NESO’s strategic objectives
Further iteration of the Live Trial Environment that will enable more Market Participants to run balancing trials
Phase 2 Feasibility
Phase 1 Initiation
Phase 4 POC
Phase 4.5
Feature prioritisation to enable balancing trial in MVP phase
Phase 5 MVP
Balancing Trial
Phase 3 Design
Trial Management Platform
Build POC of Live Trial Environment &
integration with Market Participant
The below roadmap outlines the work that has been completed to date over four phases, what has been achieved so far, and plans for future iterations, including the next iteration of the Live Trial Environment, which is being called the Minimum Viable product (MVP) and the development of the Trial Management Platform.
The REVEAL programme has successfully delivered four Phases,
resulting in the delivery of the Live Trial Environment POC
Run balancing trial using the Live Trial Environment
Deliver the Trial Management platform
Completed
Future steps to be defined outside of Innovation

## Slide 13: REVEAL Capabilities
Notes: Review section

## Slide 14
The REVEAL Programme Vision is the North Star for all aspects of the programme. This is fulfilled by three core Programme Objectives, which in turn align with NESO’s Strategic Ambitions. These have and will continue to guide the focus of the REVEAL programme, to ensure that value is being created for NESO and their customers.
The REVEAL programme vision and objectives are aligned to achieving net zero
REVEAL Vision
Establish a “one-stop shop” for balancing trial activities, covering engagement, planning, implementation, governance and reporting, with focus on promoting collaboration to drive innovation and operational excellence for NESO and industry
Engage a broader range of market participants in trials, particularly smaller participants who previously could not afford to participate in trials
People
Streamline the trial process to achieve 45-75% FTE savings, making trials cost-effective, scalable, and repeatable using a standardised process
Process
Provide plug-and-play trialing functionality to test new balancing capabilities outside of CNI, to enable safe and efficient service development
Technology
REVEAL Objectives
achieved by…
aligned to…
Ensure the security of energy supply to Great Britain by increasing the number of market participants able to provide balancing services. Focus on customer-driven solutions that reduce demand, fostering innovation and diversification
Security of Supply
Enable the decarbonisation of the grid by 2030, by expanding NESO’s portfolio of participants, ensuring they deliver sustainable, low-carbon energy solutions that meet consumer needs and reduce reliance upon fossil fuels
Decarbonisation & Clean Power 2030
NESO Objectives

## Slide 15
We have scoped the full capabilities for the REVEAL
programme
The REVEAL programme provides NESO and industry with a suite of capabilities to transform how balancing trials are conducted, which will be provided through the delivery of the Live Trial Environment and the Trial Management Platform.
Trial Planning
Participant selection, scheduling and standardised processes
REVEAL Capabilities
Market & Grid Simulation
Realistic trial scenarios to enable the testing of new balancing capabilities
Open Collaboration
Enabling market innovation by reducing barriers to participation
Balancing Trials Target Operating Model
Enabling NESO to scale up trials
Trials Environment
Dedicated platform & infrastructure for use in Balancing trials
Protocol Integration & Modification
Ability to ingest and modify submission, instruction and metering data
Trial User Interfaces
Real-time, BM-representative analysis and data science capabilities
People
Process
Technology
Trial Management
Trial execution, reporting and pipeline management
Notes: Add in description slide

## Slide 16
The People aspect of the REVEAL solution aims to make it easier for market participants to request, access and be selected for trials, while collectively driving collaboration between NESO and industry.
For the Live Trial Environment and Trial Management Platform solutions to be effective, they require active participation from both NESO and Industry, and so fostering open collaboration and innovation using the solutions is an essential driver.
Alongside the Live Trial Environment and Trial Management Platform technology solutions, REVEAL is developing a Target Operating Model to develop the right processes and structures so that future trials are delivered efficiently and do not detrimentally impact NESO’s business-as-usual activities.
Balancing Trials Target Operating Model
The future Trial Management Platform will deliver a solution that will allow collaboration between NESO and market participants, remove barriers to trial participation and encourage innovation across the balancing market.
Open Collaboration
People capabilities for the wider REVEAL programme
Capability Progress
=
Capability requirements for future growth within the balancing trial's function has been documented, alongside an evaluate of the impact of NESO having to manage a growing pipeline of trials and the how that is managed alongside the Control Room.
The REVEAL programme has consulted with 23 industry players to galvanise input on future capabilities for the trials platform and ensure a spirit of collaboration.
People: REVEAL Progress to date
Trial Planning
REVEAL Capabilities
Market & Grid Simulation
Open Collaboration
Balancing Trials TOM
Trials Environment
Protocol Integration & Modification
Trial User Interfaces
Trial Management

## Slide 17
To maximise future uptake of the tool, the organisational processes that accompany it must be convenient and accessible on both sides to benefit NESO and market participants. Similarly, it is important that the data and insights generated through use of the REVEAL solutions can be captured and shared seamlessly to stimulate industry learning.
The REVEAL Trial Management Platform will provide a platform of workflows and reporting that NESO and industry can use to manage balancing trials and ensure standardised trial procedures for efficiency and reliability of results.
It is vital that REVEAL enables efficient organisation of trials between NESO and industry to stimulate uptake of the trial environment and minimise impact. REVEAL will standardise all processes making it seamless for market participants and NESO to organise future trials.
Trial Planning
As with the planning of trials, ensuring efficient management procedures throughout the trials process is vital to minimising business impact and guaranteeing reliable results. REVEAL will deliver a set of standardised processes that are embedded within the Trial Management Platform .
Trial Management
Process capabilities for the wider REVEAL programme
Capability Progress
=
We have collected key requirements for the Trial Management Platform from NESO SMEs and scoped the future solution at a high-level. Future phases will focus on formalising trial scheduling, management and results dispersion processes and implementing within the platform.
Process: REVEAL Progress to date
Trial Planning
REVEAL Capabilities
Market & Grid Simulation
Open Collaboration
Balancing Trials TOM
Trials Environment
Protocol Integration & Modification
Trial User Interfaces
Trial Management

## Slide 18
A Live Trial Environment will enable a more reliable and cost-effective management of the UK’s energy grid by enabling NESO and market participants to trial new technologies, processes and test the impact of future energy assets on the Balancing Mechanism.
The Live Trial Environment will ingest, modify and instruct data via the same protocols and formats as used in the real Balancing Mechanism.
Protocol Integration & Modification
REVEAL has developed a dedicated Live Trial Environment to execute balancing trials; this sits outside of Critical National infrastructure and will not result in any real power exchange, only simulations of the Balancing Mechanism.
Trials Environment
Technology capabilities for the wider REVEAL programme
To ensure accessibility and uptake, the Live Trial Environment will develop a front-end to the tool replicating existing NESO user interfaces.
Trial User Interfaces
All possible trials will be defined and documented so that NESO and industry are able to efficiently select and run pre-configured trial types.
Market & Grid Simulation
REVEAL will build a robust, secure testing environment, an intuitive user interface and enable market simulation to help NESO and industry run realistic balancing trials.
Capability Progress
=
The Live Trial Environment build has been completed as a proof of concept, and EDL/EDT commands have been tested from end-end. In future phases, the test environment will be migrated to a NESO-hosted Azure tenancy, whilst the UI is refined, and more simulation capabilities are implemented.
Technology: REVEAL Progress to date
Trial Planning
REVEAL Capabilities
Market & Grid Simulation
Open Collaboration
Balancing Trials TOM
Trials Environment
Protocol Integration & Modification
Trial User Interfaces
Trial Management

## Slide 19
REVEAL Capabilities
Market & Grid Simulation
Realistic trial scenarios to enable the testing of new balancing capabilities
Open Collaboration
Enabling market innovation by reducing barriers to participation
Balancing Trials Target Operating Model
Enabling NESO to scale up trials
Trials Environment
Dedicated platform & infrastructure for use in Balancing trials
Protocol Integration & Modification
Ability to ingest and modify submission, instruction and metering data
Trial User Interfaces
Real-time, BM-representative analysis and data science capabilities
People
Process
Technology
Trial Management
Trial execution, reporting and pipeline management
Trial Planning
Participant selection, scheduling and standardised process
Trial Management Platform
Designed to ensure that NESO can optimise the uptake and efficiency of future trial workflows.
Live Trial Environment
Designed to enable NESO and the industry to simulate grid balancing.
The Live Trial Environment and Trial Management Platform will
deliver value across People, Process and Technology

## Slide 20: REVEAL Phases 1-3 Recap

## Slide 21
Prior to the POC Live Trial Environment delivered in Phase 4,
the REVEAL solution moved through the inception and design phases
Agreed future vision and purpose
Gathered stakeholder views
Identified regulatory impacts
Phase 1
Defined and designed two technical solutions
Developed an operating and regulatory model to ensure organisational readiness
Created a full business case and implementation roadmaps
Phase 3
Built the Live Trial Environment POC
Demonstrated feasibility of establishing control and metering connectivity outside of CNI
Phase 4
Prioritised REVEAL designs based on feasibility
Scoped four potential solutions at a high level
Identified questions for further exploration
Phase 2

## Slide 22
Phases 1-3 focused on scoping, defining and designing REVEAL
OBJECTIVE
OUTCOMES
PHASE 1
PHASE 2
PHASE 3
Define the vision and purpose of REVEAL
Confirm the feasibility of REVEAL
Define and design technical solutions and ensure organisational readiness for future implementations
Identified key problem statements linked to wider energy sector challenges which supported the need for the REVEAL platform
Secured buy-in from NESO and industry stakeholders on REVEAL
Defined the future vision and purpose
Began to define the core capabilities for the REVEAL solutions
Identified and scoped four potential solution options
Prioritised designs based on feasibility
Defined our value case for business and industry
Identified questions for further exploration
Refined potential options and defined and designed two technical solutions
Developed an operating and regulatory model to ensure organisational readiness
Created a full business case and implementation roadmaps

## Slide 23
The REVEAL programme engaged widely throughout NESO
and industry to socialise the vision and solution design
Internal workshops
90
Facilitated 90 calls and workshops with internal NESO stakeholder groups to:
Help further define REVEAL
Gather and validate use cases
Refine our solution design
Inform the to-be processes and operating model
20
Facilitated 20 external workshops and user research sessions with Ofgem and industry to:
Discuss regulatory processes
Understand historic trial experiences
Gather and validate use cases
Refine our solution design
External workshops and user research sessions
By the end of Phase 3, 1-3 the REVEAL programme was able to proceed with a Live Trial Environment Proof of Concept
Phases 1 & 2
Phase 3
Industry Participants
Workshop Figures
Workshop Approach
Innovation and REVEAL Presentation
Question and Answer Session
Follow-Up Arrangements
27
SME Attendees
Presentations Given
23
5
Key Take-Aways
Problems
Previous trials have been perceived as being “closed-off and for larger industry players with deeper pockets”
Some Industry Members have excess capability in generation such as EVs, but they feel that there is a lack of services and options available to them
Trialing processes are not always transparent
Vision
An environment outside of the current regulatory framework that allows participants to test new ideas and existing concepts
An environment which could allow participants to test at low MWs outside of the live system
A two-way environment which provides a new framework
Benefit
Alignment of net-zero goals across the industry
Improving the benefit to the end consumer
Could allow participants to better understand NESO’s processes, improving market alignment
Could lower the barriers to entry for smaller, innovative participants

## Slide 24
At the end of Phase 3, the REVEAL programme had designed
the Live Trial Environment and Trial Management Platform
Trial Management Platform Detailed Design
The vision for the Trial Management Platform was well-defined by the end of Phase 3. The design with functional architecture was captured with a detailed backlog of Epics and Requirements, detailed high-level design documentation, and User Research findings.
Live Trial Environment Detailed Design
The vision for the Live Trial Environment was well-defined by the end of Phase 3. The design and functional architecture was captured with a detailed backlog of Epics and Requirements, detailed high-level design documentation, and User Research findings.
Regulatory Model
The insights attained suggested that trials should be started outside of live markets and working groups should be developed to define environment boundaries. There was also an option to resurrect two code modifications (GC0140 and CMP341) to allow for a wider scope of trials
Business Case and Implementation Roadmap
The business case provided justifications for REVEAL to guide decision-making. The implementation roadmap explained step by step how to implement the REVEAL solutions through epic work packages in an agile manner.
Operating Model
Provided new to-be trialling processes and trial prioritisation approaches that can be implemented to improve future trials; as well as RACIs and personas to complement the proposed processes and to instruct how process steps should be conducted and by who.

## Slide 25: Phase 4: Developing the Live Trial Environment POC
Notes: To review section

## Slide 26
Following the design of the REVEAL solutions in Phase 3, the
programme moved into it current POC Phase 4
Agreed future vision and purpose
Gathered stakeholder views
Identified regulatory impacts
Phase 1
Defined and designed two technical solutions
Developed an operating and regulatory model to ensure organisational readiness
Created a full business case and implementation roadmaps
Phase 3
Built the Live Trial Environment POC
Demonstrated feasibility of establishing control and metering connectivity outside of CNI
Phase 4
Prioritised REVEAL designs based on feasibility
Scoped four potential solutions at a high level
Identified questions for further exploration
Phase 2

## Slide 27
The Live Trial Environment Proof of Concept enables connections with Market Participants, outside of Critical National Infrastructure (CNI), to enable balancing trials. Of the full capabilities of the REVEAL programme, the Live Trial Environment fully meets the Trials Environment and the Protocol Integration & Modification capabilities, as defined on the wheel below.
Phase 4 of REVEAL programme delivered the Live Trial
Environment Proof of Concept
Phase 4 delivered the first features of the Live Trial Environment to enable the instruction of assets which allows for simple trials to be completed. The POC has enabled:
Testing National Control systems’ stability in a safe environment
Trialling of new capabilities, changing parameters and faster handover to live
Explore participation of aggregated assets in the BM, and payment processes
Analyse constraint management at a domestic level rather than at generators
Future iterations of the Live Trial Environment will build further capabilities to make the platform accessible to more Market Participants, and will includes features such as trial Interfaces, data analysis and business logic.
Trial Planning
REVEAL Capabilities
Market & Grid Simulation
Open Collaboration
Balancing Trials TOM
Trials Environment
Protocol Integration & Modification
Trial User Interfaces
Trial Management

## Slide 28
The Live Trial Environment POC is an enduring solution based upon predominantly PaaS services, with custom components deployed to emulate Balancing Mechanism interfaces such as EDL and EDT, plus SCADA interfaces for Operational Metering data.
The Live Trial Environment POC is an Azure based solution

## Slide 29
During Phase 3, use cases were defined to support building the scope and design of the solution. The use cases were captured as a description of how a member involved in the trialling process could interact or use REVEAL to address a business problem or opportunity. After initially identifying 43 use cases, these were then refined down to 15 after extensive engagement within NESO and with industry. The delivery of the Live Trial Environment POC meets the objectives set out by four of these use cases.
The delivery of the Live Trial Environment POC fulfilled four
of the REVEAL use cases defined in the design phase
Please note: Despite the Live Trial Environment POC having successfully delivered against these use cases, this does not preclude future iterations of the Live Trial Environment from continuing to align with the same use cases
DERISKING SERVICE LAUNCH
SIGNAL TRIALS
CONFIGURABLE SIGNALING
COMMERCIAL / OPERATIONAL COMPARATIVE ANALYSIS
Market Requirements want to streamline launches through the testing of new service designs
Market Trials want to send ‘mock signals’ out to suppliers’ infrastructure
The Control Room want to circumnavigate the need to send signals in fixed sets (such as in battery trials)
Market Trials want to understand the commercial or operational viability of new offerings

## Slide 30
The POC phase produced a solution that was
validated through design, build and test phase governance
For each of the three data types, and the defined Epics (EDL, EDT and MQTT) the REVEAL programme completed a design, build and test phase for each, and documented the outputs of each within comprehensive documentation.
DESIGN
BUILD
TEST
Produced low-level designs for each Epic, with significant technical detail, and an array of Azure technology choices. This was reviewed by NESO Enterprise Architecture team, alongside National Grid Architects pre-separation. These will also inform the enduring solutions, following the POC.
Built features across the three Epics, aligned to the designs created in the previous phase. Followed National Grid & NESO development standards. The solutions were developed in an Agile fashion, following standard Agile ceremonies. Demonstrated the products with SMEs in each topic area, regularly showcasing functional demos.
Manual testing completed regularly throughout the development cycle. Automated and end-to-end testing was conducted at the end of major feature development chunks. Additionally soak testing for performance was completed to ensure system stability and durability. Finally, a report was published and reviewed by SMEs.

## Slide 31
Network Architecture
Security Requirements
The Live Trial Environment is not classified as a critical system and so is not hosted in Critical National Infrastructure (CNI). Nevertheless, the Live Trial Environment followed industry best practice for cloud-based platforms to safeguard sensitive data and prevent unauthorised access. Specifically:
The Live Trial Environment follows all required baseline security requirements associated with Azure-based platforms covering Network Security, Identity and Access Management, Data Encryption, Security Monitoring, Vulnerability Management and Incident Response.
The Live Trial Environment was also built to comply with all relevant CNI regulations such as NIST, ISO 27001 and industry-specific guidelines for securing critical infrastructure (cybersecurity resilience, disaster recovery, threat intelligence sharing etc.).
Additional security measures were implemented where required, such as Data Privacy measures and ensuring evaluations of third-party applications and services.
The Network Architecture designed is enduring, and will apply in future phases, beyond the Live Trial Environment Proof of Concept.
Network SMEs worked to define a full detailed Network Architecture design. This included specific information such as:
Firewall
VSTIG
Interesting traffic definitions
The Live Trial Environment is designed to integrate with market participants via the internet using a VPN, as a substitute of using fixed lines built under ground.
The Network Architecture captures the network design except for the VPN build. The VPN build was completed by one of NESO’s incumbent suppliers, as a separate activity.
The POC phase produced additional design documentation
to support the technical solution
These outputs were designed to support the technical build of the Live Trial Environment solution to ensure that it complied with the relevant standards.

## Slide 32
Trial Pipeline Report
Capability Requirements
for Balancing Trials Function
Change Impact Assessment for Future Trial Function
AIMS
FINDINGS
NEXT STEPS
To capture ideas for future trials that NESO could run with Market Participants.
To identify the future skills and capabilities required to conduct more balancing trials within the Balancing Trials Function .
To evaluate the impact of NESO having a growing pipeline of balancing trials, identify the risks, and help develop mitigation strategies to prevent dependency on the Control Centre to deliver trials
Identified NESO stakeholders’ business problems
Summary of potential trial ideas that were voiced throughout internal and external stakeholder engagement, i.e.,:
  Dynamic Dispatch for Bid Offer Acceptance (BOA) Trial​
  A New Balancing Process​
  Battery & Wind Modelling​
Advertise the Live trial Environment to demonstrate the platform’s feasibility and value and derisk future releases
Engage with industry to identify trial ideas and create a trial pipeline
Prepare for future trials, including developing trial protocols, and participant selection criteria
Define roles and responsibilities in Control Centre for trial delivery to ensure effective delivery of balancing trials.
Identified the key challenges from past trials, such as repeated efforts in trial preparation
Designed the to-be process for future trials, including trial personas, which were mapped to the future process, identifying key roles and actions across each stage
Grow capability in the balancing trial function and define roles and responsibilities between that team and the Control Centre to ensure effective delivery of balancing trials.
Identified the technical capabilities required, mapped to the trial phases, including Trial Engineering, Data & Analytics, REVEAL platform and Process Management
Identified the business capabilities required, mapped to the trial phases, including Customer & Communication, Commercial Drivers, NESO Liaison and Regulatory and Codes
To complement the deliverables, the POC phase
also produced the following key business and change-related outputs
These outputs are designed to support NESO in building a pipeline of trials, and support how they will manage internally what impact that would have on the Control Center (ENCC).

## Slide 33
The benefits that were delivered during the Phase 4 POC can be realised by NESO immediately. With each further release iteration of the Live Trial Environment will deliver further value, as will the future delivery of the Trial Management Platform.
The POC phase delivered benefits and outcomes that
provide business value and can be realised by NESO now
The Proof-of-Concept (Phase 4) successfully demonstrated the ability to connect to balancing mechanism units outside of the CNI to access operational data, including submissions, instructions, and metering
Deployed an end-to-end tested solution by integrating the Live Trial Environment with KrakenFlex.
Streamlined setup for future potential trials with KrakenFlex on the Live Trial Environment
Developed a robust network of SMEs within NESO and across the broader industry, fostering collaboration and knowledge sharing.
Broadcast what the REVEAL Live Trial Environment was during the NESO Balancing Programme Industry Event
Built a comprehensive understanding of the tools, processes, and ways of working required to enable successful project delivery and future scalability
Proven Connectivity to Balancing Mechanism Units
Integrated Solution Implementation
Established SME Network
Enhanced Delivery Framework

## Slide 34
As part of the proof-of-concept delivery in Phase 4 of the REVEAL programme, the Live Trial Environment was integrated with Kraken Flex via a site-to-site VPN tunnel. The integration testing was delivered to demonstrate that it is feasible to exchange EDL, EDT and Operational Metering data via this internet connection, in a secure and effective manner. All arising issues raised during testing were remediated and retested to deliver a successful test outcome.
Submission & Control (EDL & EDT) Integration Testing
The Live Trial Environment is based upon the Balancing Mechanism EDL and EDL Message Interface Specification which is the main mechanism used by Balancing Mechanism market participants, who typically own or operate Balancing Mechanism Units (BMUs).
EDL & EDT have an aspect to the interface that include Submission for inbound traffic to NESO systems which contains information about a BMU’s operating parameters (e.g. available power).
EDL has an Instruction for outbound traffic to Market Participant systems which contains a specific instruction which should be actioned by a BMU (e.g. power dispatch).
EDT has an Instruction for outbound traffic to a Market Participant systems which contains a ‘response’ message to any received EDT submission, confirming the receipt of the message, plus an acceptance or rejection of the data received.
The Live Trial Environment was successfully integrated with Kraken Flex via VPN to exchange signalling and metering data
Operational Metering (MQTT) Integration Testing
The Live Trial Environment MQTT Operational Metering (MQTT OM) interface is based upon the message standard used by the proprietary SCADA system within NESO’s Balancing Mechanism.
The MQTT OM interface is an ingest-only interface which enables inbound traffic to NESO systems, which contains data from a BMU’s Real-time Telemetry Unit (RTU) systems – this data describes the operational behaviour of a BMU.
In the Live Trial Environment, the MQTT OM interface is implemented as a server, which external participants must integrate with. Data exchange is based on the MQTT standard which leverages the TCP protocol.

## Slide 35: Future Look & Next Steps

## Slide 36
To deliver anything beyond basic signal trials in the POC, further capability design and development will be required to build out the submission & control and operational metering prerequisites for the trial, which will take time.
REVEAL has a full backlog of capability that will enable more trials and enable more Market Participants beyond KrakenFlex to integrate with the solution.
To be ready to facilitate trials, it is necessary to develop further capability at pace in the Live Trial Environment (so that the prerequisites will be in place).
The Trial Management Platform is also in the pipeline for future phases, which compliments the Live Trial Environment to give the full REVEAL capabilities on the wheel on the right-hand side.
To support an efficient trials pipeline, work to streamline the current derogation process will continue. Code modification GC0140 will be the focus with the aim of enabling a regulatory environment to support small scale trials.
The Live Trial Environment will have further iterations released with more capability that will enable more Market Participants to integrate with it, and run trials
The REVEAL programme will continue to evolve in future phases to add further value to NESO
Trial Planning
REVEAL Capabilities
Market & Grid Simulation
Open Collaboration
Balancing Trials Target Operating Model
Trials Environment
Protocol Integration & Modification
Trial User Interfaces
People
Process
Technology
Trial Management
As part of Phase 3, we developed an Operating and Regulatory Model to ensure organisational readiness. This included analysing how to best establish a supportive regulatory environment for trialling new ideas. This included discussing prospective boundaries for a potential regulatory sandbox and identifying ways to streamline the current derogation process
We discovered there are two outstanding code modifications, which would create sandboxes to enable derogations from certain obligations to support small-scale trials of innovative propositions. We believe securing these modifications will help – in part – to create an enabling regulatory environment, which will underpin REVEAL’s technical solutions to make the trialling of new capabilities easier and faster for the ESO and the industry

## Slide 37
Appendix
REVEAL Phase 1-3 September 2022 – June 2023

## Slide 38
Phase 1 Objective: Define the vision and purpose of REVEAL

## Slide 39: We implemented a three-phased approach to scope, define and design REVEAL
Agreed future vision and purpose
Gathered stakeholder views
Identified regulatory impacts
Prioritised REVEAL designs based on feasibility
Scoped four potential solutions at a high level
Identified questions for further exploration
Defined and designed two technical solutions
Developed an operating and regulatory model to ensure organisational readiness
Created a full business case and implementation roadmaps
Phase 1
Phase 2
Phase 3

## Slide 40: We created and then implemented a four-stage approach to scope and define REVEAL
EXPLORE
Understand problems faced in past trials Explore regulatory limitations & barriers to innovation Define the future vision
SCOPE
Define the capabilities of REVEAL Understand REVEAL’s positioning with other business areas Define success factors
REFINE
Create potential solution options Define our value case Provide short & long-term scope options
EVALUATE
Review business and industry value Review technical feasibility Review dependencies
We started with the Explore and Scope stages in Phase 1:
Phase 1
Phase 2

## Slide 41
We presented to industry to understand their vision for REVEAL and the potential benefits they could receive
We spoke to Industry Members such as generators, aggregators, platform providers, energy storage companies, and more, at the Balancing Strategy Capability Quarterly Review, to gauge interest and validate the benefit REVEAL could bring:
Industry Participants
Key Take-Aways
Problems
Vision
Benefit
Industry Attendees
Workshop Figures
Workshop Approach
Innovation and REVEAL Presentation
Question and Answer Session
Follow-Up Arrangements
Previous trials have been perceived as being “closed-off and for larger industry players with deeper pockets”
Some Industry Members have excess capability in generation such as EVs, but they feel that there is a lack of services and options available to them
Trialing processes are not always transparent
An environment outside of the current regulatory framework that allows participants to test new ideas and existing concepts
An environment which could allow participants to test at low MWs outside of the live system
A two-way environment which provides a new framework
23
27
SME Attendees
5
Presentations Given
Eelpower
Arenko Group
Sembcorp UK
Electron
Voltalis UK
Flextricity
KrakenFlex
Octopus Energy
Enel X
ElecLink
Constantine Energy
Smith Institute
Quorum Development
VpowerU
BP
University of Edinburgh
EirGrid
VPI
University of Strathclyde
AJW Power Limited
Regen
Oaktree Power
Tesla
Alignment of net-zero goals across the industry
Improving the benefit to the end consumer
Could allow participants to better understand the ESO’s processes, improving market alignment
Could lower the barriers to entry for smaller, innovative participants

## Slide 42
Phase 1 Outcomes
4
BUY-IN
CHALLENGES
FUTURE VISION
CAPABILITIES
1
2
3
This showed that there is a strong potential for widespread adoption and success of REVEAL in the sector
Clear interest identified from ESO and Industry stakeholders towards REVEAL’s fundamentals
Positioned the project as a strategic and impactful initiative, and shows the potential to make a meaningful contribution
Key problem statements identified which REVEAL can address, linked to wider energy sector challenges
Key vision and purpose statements synthesised through a long series of workshops with our stakeholders
Ensured that the project is grounded in the collective input and aspirations of those involved, enhancing its credibility
Gained a solid foundation for successful integration and synergy with existing platforms
Began to define the core capabilities for our REVEAL solutions, aligning with existing ESO digital projects

## Slide 43
Phase 2 Objective: Confirm the feasibility of REVEAL

## Slide 44: We then entered Phase 2 where we looked to refine and evaluate our potential solution options and our value case
Agreed future vision and purpose
Gathered stakeholder views
Identified regulatory impacts
Prioritised REVEAL designs based on feasibility
Scoped four potential solutions at a high level
Identified questions for further exploration
Defined and designed two technical solutions
Developed an operating and regulatory model to ensure organisational readiness
Created a full business case and implementation roadmaps
Phase 1
Phase 2
Phase 3

## Slide 45: Phase 2 tackled the final two steps of the four-stage approach to scope and define REVEAL
EXPLORE
Understand problems faced in past trials Explore regulatory limitations & barriers to innovation Define the future vision
SCOPE
Define the capabilities of REVEAL Understand REVEAL’s positioning with other business areas Define success factors
REFINE
Create potential solution options Define our value case Provide short & long-term scope options
EVALUATE
Review business and industry value Review technical feasibility Review dependencies
Phase 1
Phase 2

## Slide 46: We scoped and began to design four potential solutions that REVEAL could address in the trials space
REVEAL
Capability Catalogue
Definition & Publication
Collaboration
ESO & the Industry
Participant Selection
Application & Review
Contracts & Payments Capability
Payments, Chargeback & Metering
Trial Scheduling
Availability of Personnel & Equipment
Environment Setup
Emulation & Live Environments
Results & Approval
Capture, Review & Publication
Handover to Live
Integration with Existing ESO Platforms and Teams
Live Trial Environment (LTE)
A dedicated, configurable environment for the execution of live trials
Trial Management Platform (TMP)
A web-based set of tools for communication, trial planning and information sharing
API & System Integration
A set of tools for trial participants, to simplify integration with ESO systems
Trial Conditions and Scenarios
Provides operational and markets data for use in trials, and presents them in an interface representative of the Control Room

## Slide 47: At the end of Phase 2, we concluded that REVEAL was feasible, with some caveats attached
01
Technology
Feasible, in time
02
Business Benefits
Feasible, with caveats
03
Regulation
Feasible, with caveats
04
Financials and Costs
Feasible, with caveats
Due to dependencies on other ESO digital projects the full solution cannot be built in FY2023/2024
There may be an 18-24 month window to bring it to service
In the meantime, continue to Phase 3 with a focus on detailed requirements gathering and technical solution design
Business benefits can be realised only if the full scope of capabilities is delivered
This value could be delivered over two timeframes, based on existing dependencies:
Near-term: Market Engagement, Signal Simulation & API SDK
Long-term: Live Trial Environment
Market Engagement
A platform that enables trials through engagements, planning, and new processes, does not seem to be prohibited by costs
Test Environments
These elements require further exploration and design in Phase 3 before costing
A regulatory sandbox is feasible, but with current processes it may not speed up trials / market entry
A regulatory sandbox can be enhanced with a) a system environment to increase collaboration and transparency, b) regulatory advisory services for innovators
The ESO could engage with Ofgem further to review and streamline the sandbox process
Note: These recommendations were valid for the end of Phase 2, and were updated in Phase 3

## Slide 48
Phase 3 Objective: Define and design technical solutions and ensure organisational readiness for future implementations

## Slide 49: We then entered Phase 3 where we looked to complete detail designs and architectures for our solutions, supported by a workstream that focused on organisational readiness and business change
Agreed future vision and purpose
Gathered stakeholder views
Identified regulatory impacts
Prioritised REVEAL designs based on feasibility
Scoped four potential solutions at a high level
Identified questions for further exploration
Defined and designed two technical solutions
Developed an operating and regulatory model to ensure organisational readiness
Created a full business case and implementation roadmaps
Phase 1
Phase 2
Phase 3

## Slide 50: We defined and designed two technical solutions, which will help facilitate the trialling of new capabilities and industry collaboration
Live Trial Environment
A dedicated, configurable environment for the execution of live trials
Trial Management Platform
A web-based set of tools for communication, trial planning and information sharing

## Slide 51: Two other workstreams concluded in Phase 3, with plans to progress each topic within existing and wider work packages
  What was this workstream for?
  Participants in previous trials reported difficulty in integrating with the Wider Access API during trial setup. This workstream focused on delivering improvements in three areas:
  API documentation
  Onboarding & support process
  Tools to enable integration
  What was achieved in Phase 3?
  Detailed evaluation of issues with the Wider Access API
  Collected user feedback from trial participants
  Why was it paused?
  It is suggested that a broad improvement initiative is required for the Wider Access API. The scope of REVEAL is focused on improving trial-specific processes and systems; since the Wider Access API is relevant across the ESO, the REVEAL team recommended that the ESO evaluate the Wider Access API outside of Innovation and REVEAL
  The REVEAL team have published a closing report summarising progress on this workstream in Phase 3, including recommended next steps and identified quick-win solutions
  What is it about?
  Trials are commissioned to evaluate the functional, operational or commercial viability of a new capability (service or tool)
  In past trials, manual comparisons between the ‘live system’ (i.e. Balancing Mechanism) and capability under trial have been conducted
  In order to make trials in the Live Trial Environment effective, users need the ability to compare trialled capabilities with realistic live market and system conditions
  In Phase 3, Trial Conditions and Scenarios was the workstream where required data and user interfaces were identified and scoped, in order to enable operational and commercial evaluation of trialled capabilities
  What are the next steps for this workstream?
  The data inputs and user interfaces scoped as part of Phase 3 will be implemented as part of the Live Trial Environment in the MVP and later releases
  This work has now been combined with the Live Trial Environment work in Phase 4 to simplify dependency management and roadmap planning
API & System Integration identified short and long term improvements to the Wider Access API
Trial Conditions and Scenarios can form part of the latter releases of the Live Trial Environment

## Slide 52: At the end of Phase 3, we created recommendations on how to proceed with code modifications related to REVEAL
Following our research and stakeholder engagement, the main recommendations are:
Resurrecting both grid code and CUSC modifications (GC0140 and CMP341)
  To resurrect the code modifications, we understand that we need to first engage with the grid code and CUSC panels on reprioritising the code modification within the Prioritisation Stack, to agree to the modification. The first step would therefore be building the case to take to the panels, highlighting the market and consumer benefit that these modifications will bring
  Following panel agreement there would be 6 x month-long industry working groups, wider industry consultation, and an Ofgem review
  We recommend we start this process at the start of the next phase, Phase 4 – when the Proof of Concept for one of the technical solutions is being developed – as it is likely to be a time-consuming process and may limit the types of trials that can be undertaken if not completed
Beginning with trials that are derogation-free, while the code modifications are resurrected
  We understand that the process of resurrecting the code modifications will take approximately 18 months, subject to appropriate code panel prioritisation
  REVEAL can begin delivering value for the ESO and the industry early, by starting with trials that do not require a derogation, while simultaneously supporting the code modifications process. There have been large-scale ESO trials in the past, such as the Powerloop trial, which have taken place without the need for a derogation
As part of Phase 3, we developed an Operating and Regulatory Model to ensure organisational readiness. This included analysing how to best establish a supportive regulatory environment for trialling new ideas. This included discussing prospective boundaries for a potential regulatory sandbox and identifying ways to streamline the current derogation process
We discovered there are two outstanding code modifications, which would create sandboxes to enable derogations from certain obligations to support small-scale trials of innovative propositions. We believe securing these modifications will help – in part – to create an enabling regulatory environment, which will underpin REVEAL’s technical solutions to make the trialling of new capabilities easier and faster for the ESO and the industry