NATIONAL ENERGY SYSTEM OPERATOR LIMITED

(the “Company”)

Summary of a Meeting of the Board of Directors of the Company

held via Videoconference on 20 August 2025 from 10:00

| Board Directors in Attendance: | Paul Golby | Chair - Non-Executive Director |
| --- | --- | --- |
|  | Fintan Slye | Chief Executive Officer |
|  | Hannah Nixon | Non-Executive Director |
|  | Siobhan Duffy | Non-Executive Director |
|  | John Linwood | Non-Executive Director |
|  | Paul Plummer | Non-Executive Director |
|  | Charlie Pate | Chief Financial Officer |
|  | Kayte O’Neill | Chief Operating Officer |
| Apologies: | Jayne Scott | Non-Executive Director |

| 1. | Discussion |
| --- | --- |
|  | The additional Board meeting had been called to discuss the connections reform programme, noting that the evidence window would now close following a five-week delay due to issues with the submission portal. The meeting talked through the learnings from the recent delays for the future programme phases and considered the implications to the overall programme timeline. The stakeholder outreach approach was noted, alongside the up-to-date project submission data. |
|  | The next Board meeting is scheduled to take place on 24 September 2025. |