## Slide 1: CMP440 Re-introduction of Demand TNUoS locational signals by removal of the zero price floor
Workgroup 14 – 09 December 2025
Online Meeting via Teams

## Slide 2: WELCOME

## Slide 3: Agenda
Topics to be discussed​ | Lead​
Welcome | Chair​
Action log review | Chair
Legal Text review | All
Workgroup Report review | All
Workgroup Vote | All
AOB | Chair

## Slide 4: Expectations of a Workgroup Member
Your Roles
Contribute to the discussion
Be prepared - Review Papers and Reports ahead of meetings
Be respectful of each other’s opinions
Complete actions in a timely manner
Keep to agreed scope
Do not share commercially sensitive information
Language and Conduct to be consistent with the values of equality and diversity
Email communications to/cc’ing the .box email
Bring forward alternatives as early as possible
Vote on whether or not to proceed with requests for Alternatives
Help refine/develop the solution(s)
Vote on whether the solution(s) better facilitate the Code Objectives

## Slide 5: Timeline
Kat Higby – Workgroup Chair

## Slide 6: Timeline for CMP440
Milestone​ | Date​ | Milestone​ | Date​
Modification presented to Panel​ | 27 September 2024 | Workgroup 11 | 30 September
Workgroup Nominations (15 business Days)​ 15 clear business days minimum ​ ​ | 04 October 2024 to 01 November 2024 | Workgroup 12 | 16 October
Workgroup 1 | 08 January 2025 | Workgroup 13 | 11 November
Workgroup 2 | 23 January 2025 | Workgroup 14 | 09 December 2025
Workgroup 3 | 27 February 2025 | Workgroup report issued to Panel (5 business days)​ 5 clear business days minimum ​ | 22 January 2026
Workgroup 4 | 21 March 2025 | Panel sign off that Workgroup Report has met its Terms of Reference​ | 30 January 2026 Panel
Workgroup 5 | 07 May 2025 | Code Administrator Consultation | 09 February - 03 March 2026
Workgroup 6 | 04 June 2025 | Draft Final Modification Report (DFMR) issued to Panel (5 business days)​ 5 clear business days minimum ​ | 19 March 2026
Workgroup 7 | 19 June 2025 | Panel undertake DFMR recommendation vote ​ | 27 March 2026
Workgroup 8 (contingency) | 01 July 2025 | Final Modification Report issued to Panel to check votes recorded correctly Ideally issued within 2 business days of Panel’s DFMR recommendation vote. They have 5 clear business days to check.​ | 02 April 2026
Workgroup Consultation (15 business days)​ | 08 July 2025 - 30 July 2025 | Final Modification Report issued to Ofgem​ This is clear 5 business days after Final Modification Report is issued to Panel to check votes recorded correctly​ | 09 April 2026
Workgroup 9 | 27 August | Ofgem decision ​ | By 30 September 2026
Workgroup 10 | 10 September | Implementation Date ​ Typically, 1 April date if a CUSC charging change; 10 business days after Ofgem decision for anything else. There are exceptions depending on the change itself.​ ​ | 01 April 2027

## Slide 7: Action Log Review
Kat Higby – Workgroup Chair

## Slide 8: Actions Log
Action number | Workgroup Raised | Owner | Action | Due by | Status
34 | WG12 | LJ/XZ | Check and update the locational charge calculations in the Workgroup report to ensure consistency between Non Half-Hourly and original CMP using average profile and provide logical explanation for any differences. | WG13 | Propose to close
35 | WG13 | KH/SW | Reschedule the next Workgroup if alternates are unable to attend | WG14 | Propose to close
36 | WG13 | LJ/AS | Review the background section of the Workgroup report offline and ensure that both the original proposal and WACM1 views are clearly captured, with each proposer editing their own section as appropriate. | WG14 | Open
37 | WG13 | LJ/AS | Check and, if necessary, update the Workgroup report to ensure it accurately describes the difference between the original and WACM1 regarding the calculation and application of pence per kWh tariffs, particularly in relation to the number of tariffs and their derivation. | WG14 | Open
38 | WG13 | PM | Review and if required update the flow chart in section 14.27 of the CUSC to reflect changes resulting from the modification, including any necessary amendments to the description of how demand charges are applied. | WG14 | Open
39 | WG13 | DH | Check the forecasting requirements in the legal text to ensure that the necessary data splits (e.g., final and non-final demand, half hourly and non-half hourly, positive and negative zones) are correctly specified for both the original and WACM1 solutions. | WG14 | Open
Notes: Action 34 was incorrectly captured so propose to close.

## Slide 9: Actions Log
Action number | Workgroup Raised | Owner | Action | Due by | Status
40 | WG13 | PM | Confirm with legal whether the floor for the Transmission Demand Residual (TDR) at £0 per site per day is necessary in the legal text and update accordingly based on legal advice. | WG14 | Open
41 | WG13 | DH | Work through the NRRT (Non Recovered Revenue Tariff) formula to determine if the additional term is necessary to avoid double counting, and confirm whether it should be included in the legal text. | WG14 | Open
42 | WG13 | PM | Write a summary in the Workgroup report describing all changes made to the legal text, ensuring clarity for Workgroup members ahead of the final meeting and vote. | WG14 | Open
Notes: Action 34 was incorrectly captured so propose to close.

## Slide 10: Legal Text Review
All

## Slide 11: Workgroup Report Review
All

## Slide 12: Workgroup Vote
All

## Slide 13: Any Other Business
Kat Higby– NESO Code Administrator

## Slide 14: Next Steps
Kat Higby – NESO Code Administrator