Ofgem Strategic Innovation Fund

Discovery End of Phase Report Template

Completion Information

In accordance with the SIF Governance Document, the end of phase reporting is designed to facilitate learning and knowledge dissemination. It will also inform Ofgem’s decisions whether a Project satisfies the SIF Eligibility Criteria and whether a Project can move onto the Alpha Phase (subject to a successful Alpha Phase application).

The Project must submit an End of Phase Report to the Monitoring Officer by email or link to file sharing site. In addition, the Project must present findings at a public Show and Tell webinar scheduled for the end of May 2022.

In addition to concluding the Discovery Phase of SIF, should the Project be intending to progress to the Alpha Phase, this report will also form part of the application assessment process. The Show and Tell webinar will also be attended by the expert assessor panel responsible for Alpha Phase assessments.

The Monitoring Officer will review this End of Phase Report and assess the performance of the Project against the SIF Eligibility Criteria.

Your answer to each section can be up to 400 words. The Project may include diagrams to support responses but no hyperlinks unless we have explicitly requested. Up to 5 pages of appendices may be provided to support the report, including the finalised Project finance spreadsheet and risk register to support your responses to sections 4 & 6. Projects are encouraged to use appendices only where necessary, with the intention that the information provided in the End of Phase report focusses on the key elements of the Project, in a manner that is easily reviewed and accessible to a range of stakeholders.

| Project Number 10025656 | Project Title Predict4Resilience |
| --- | --- |
| Date Written 30/05/2022 | Written By Rui Rui Senior Innovation Engineer |

| Section 1 - | Discovery Phase – Project Summary |
| --- | --- |
| Please provide a summary of the key findings from your Discovery Phase Project. Describe the innovative aspects of the work including any new findings or techniques. Please provide a short factual summary of the most significant outcomes of your work. |  |
| You should describe: - How your Project has met the aims of the specific SIF Innovation Challenge. - How your perception of the problem and opportunity evolved. - Why the problem relates to energy network functions, and the potential role of energy networks to realise future opportunities. The innovative, novel and/ or risky aspects of the work, including any new findings or techniques. |  |
| The Predict4Resilience project aims to develop an application which uses data science to predict the impact of severe and adverse weather on the electricity networks. Our idea is to improve our control room’s preparedness against the faults caused by severe and adverse weather events via the ‘’weather fault tool’’. We see this as improving data quality (to be used in our statistical post-processing), and access (to both our data and the Met Office data) to improve the security and resilience of the network. Through the discovery, P4R has evolved to target the 5-day window, with a focus on the 33kV and 11kV voltages where the most significant value can be gained. The scope of P4R has extended past benefits directly to SPEN and its customers. A product will be developed which can be offered to other energy network operators to predict faults on their own networks. The data storage is also being designed such that data scientists can fetch weather and fault data to analyse and design their own models. Currently, control room engineers rely on experience and intuition when making decisions about where to allocate resources to restore power supply. These decisions cannot be backed up with guarantees of statistical certainty and are subject to human bias. Discovery phase work provided strong evidence that weather-driven fault prediction is possible, and methodologies that are likely extendable to both longer-range and probabilistic forecasting. A statistical model for describing the possible number of faults in a day for a given district has been developed and evaluated. It is found that faults can be predicted skillfully from zero to five-days-ahead, the key horizon for operational decision-making, beyond which performance declines. Another important outcome from Discovery is the Functional Specification. The purpose of the Functional Specification is to provide an initial functional specification for the Weather Fault System. The Functional Specification presents user stories, business and technical requirements for the system and captures thinking to date that can be used to inform future stages of the project. In the business case produced during the Discovery Phase, with our high-level assumptions in Discovery phase, the WFS benefit/cost ratio for a 10-year assessment period is 1.76. The WFS will require 6 years to recover its initial development cost and provide c.£430k of Net Present Value (discount at 3.5%) to all DNOs across a 10-year timeframe by the savings expected in the Customer Minutes Lost cost. |  |

| Section 2 - | Discovery Phase – User Needs |
| --- | --- |
| Please summarise your understanding of user needs including how you are translating these into requirements? |  |
| You may want to describe: - How you have defined your scope boundaries and demonstrate why you believe you have got the scope of your project right. - What would need to happen to make the user journey as a whole work as well as possible (in particular, you are able to talk about other services that are part of the same journey, and the opportunities and challenges involved in making changes to those services). - How you have tested your own assumptions against the needs of your users - How the approach you have taken will minimise the burden on your future users and avoid duplication of effort through user journeys. - How you have considered the wider interactions of your outputs with the energy sector and other sectors. Show how you have looked at the wider user journeys your service might be a part of. |  |
| Line of business users such as Control Room Engineers use information to enhance how they perform their day-to-day and make decisions to predict events, inform events, and allocate resources. These users generally work to a short-term horizon which means they want to plan for one to three days out. These users should be provided with a forecast of the expected number of faults based on a weather forecast. Associated information such as weather details, response team allocations, planned works and historical insights that will enable them to develop an effective response plan. These users need information that is concise and visuals that don’t overwhelm. It should be easy to comprehend and specific to their purpose. If the dashboards or reports are too cumbersome, then they simply won’t use them and continue to rely on intuition. For these types of users, information normally comes from a variety of sources, or a gut intuition based on experience. As a user explores this application (selects more details of a region or fault) more information should be expanded on. A goal of the Discovery Phase is to determine what is the right amount of information, presented in the right view at the right time. Giving Control Room Engineers users access to information depending on the sequence of how they work will help drive retention and ongoing use. To challenge the assumptions about requirements derived in brainstorming sessions, a comprehensive user requirements analysis was carried out to enable a targeted scope of application functionality. To avoid the burden on future users and avoid duplication of effort, a back-end cloud platform consisting of the fault forecasting engine has been defined, which can be accessed and operated through an open API. This allows for user-specific front-end applications to be developed which can then be connected to the back-end platform via the API. The API also enables data scientists to fetch data for their own experiments, whose insights can be fed back into model development and the wider research area. |  |

| Section 3 - | Discovery Phase – Impacts and Benefits |
| --- | --- |
| Describe any leading indicators of potential net benefits to consumers as a result of the Project and justify any changes in proposed impacts since the Application stage. Please provide details of any changes that have been made to the Project and why these were necessary. |  |
| You may want to describe: - If the project is still worth pursing and why is it cost effective to pursue. - How the Project that progressed towards the benefits outlined in the discovery application. - An indication on quantitative measurements for associated benefits could be related to the: - the end consumer - economic benefits resulting from the project to your users and any other parts of the supply chain, broader industry, and the UK economy, such as productivity increases and import substitution - impact on government priorities and any associated benefits with this - environmental impacts, either positive or negative - any expected regional or wider energy supply resilience benefits - impacts on consumers of the whole energy system (both individuals, and collectively), including those with any vulnerabilities or experiencing fuel poverty |  |
| During Discovery, the core benefit identified by SPEN’s Control Room engineers was savings in Customer Minutes Lost (CML) through early access to a credible fault. On this basis alone, a quantitative analysis of the associated savings, is based on the development cost required and the net savings across 10 years to calculate: - The benefits / costs ratio: 1.76 - The Net Present Value: £430k - The Payback period: 6 years Benefits to the network Credible forecasted location and number of faults will result in avoided costs to the network on a few fronts including more strategic response team mobilisation and avoiding the abortive cost of planned maintenance. In addition, early fault forecasts will improve operational practices and decrease the reliability of backup generators. Lastly, P4R will enable more proactive maintenance to protect and increase the lifespan of assets through the understanding of weather-related impacts. These benefits have not been measured so far due to the limitations of the Discovery phase. The proof of concept in the Alpha phase will help us introduce operational metrics of Control Room engineers and the response team to measure the operational efficiency and consequently savings to the network. However, this will not be quantifiable until the Beta phase. Benefits to the Environment The foreseen environmental benefits of P4R will result from reduced CO2 from avoided unnecessary logistics and diesel generators as well as reduced scope II and III emissions from purchasing new equipment and materials due to prolonged life of assets, With the operational metrics defined during Alpha we will have a more accurate estimation of associated CO2 reductions. Other benefits We have also foreseen additional societal and cross-sectoral benefits that are not quantifiable. Including: - Embedding learnings in the continuous development of SPEN’s Control Room and Resource Dispatch (transferable to T&D Asset Owners, and the Oil and Gas Industry) - Providing similar services to other utilities operators and cross-sector infrastructure operators - Potential reduction of H&S incidents and staff exposure to extreme weather hazards One major change to the project is that Sia Partners has joined the consortium, and Arup will no longer be in the project team. This adjustment is based on the resources and expertise in data science and software development needed to address the technical challenges of this phase. |  |

| Section 4 - | Discovery Phase – Risks, issues, and constraints |
| --- | --- |
| What constraints (i.e., technical, commercial, regulatory etc.) have you encountered during your Discovery Phase that may hinder your ability to progress the solution into Alpha? How do you propose to navigate these? Please provide a copy of the final updated Project risk register outlining the risks and issues you are currently aware of, including a likelihood and impact estimate, and mitigating actions. |  |
| You may want to describe: - any actual or potential constraints in regulation, legislation, commercial contracts or legacy technology that affect the innovation you are developing - any barriers for innovations to be delivered into business as usual - how you will create an innovation that meets user needs while working within these constraints - if you have identified constraints that can be removed over the short or long term, what your plan is for doing so. |  |
| The main constraint is the delivery of an effective prototype within limited time and resources. To mitigate this, Sia Partners will be brought on board to develop the prototype. Sia partners bring in the expertise in data science and software development, as well as knowledge of control room operation required. Sia Partners will finish the handover process and conduct capacity planning before Alpha project starts. A list of precise and realistic objectives will also help optimise the resource planning and further de-risk. A further technical constraint is the accuracy of the fault forecasting model. This has been de-risked by Discovery Phase proof-of-concept statistical modelling and literature research and will be mitigated by the new expertise on statistical methodology from Dr Daniela Castro-Camilo from UofG. This risk will also be mitigated by Sia Partners’ knowledge and experience in data science. In terms of system scalability, this can affect the later stage of Alpha Phase and Beta Phase and is mitigated by the addition of Sia Partners to the consortium, who have work experience of developing scalable software in various sectors. Engagement with other DNOs from the start of the Alpha phase will help further mitigate this risk during the project. Another risk is the unavailability of key project data. The delivery of an effective fault prediction engine is heavily dependent on the collection of datasets of sufficient accuracy. Engagement within SPEN and with project partners (UofG and Met Office) as well as literature research during the Discovery phase have allowed to identify required data and to de-risk this. These mitigation activities will be continued during the Alpha phase, to further mitigate this risk and plan for alternative approaches. A detailed risk register has been provided to describe the risk and issues we are currently aware of. We do not see any actual or potential constraints in regulation, legislation, commercial contracts or legacy technology that affect the innovation or any barriers for innovations to be delivered into business as usual. |  |

| Section 5 - | Discovery Phase - Working in the open |
| --- | --- |
| How have you worked openly during the Discovery Phase, and engaged stakeholders in a transparent and constructive manner? What have you learnt from the approach you have taken? |  |
| You might want to describe: - ways in which you have talked publicly about the Project - how you have invited challenge and external input of your approach to the Project - how have you shared learning, to avoid duplication of work by others and accelerate industry progress on related initiatives - how your team has been working in the open and have started building relationships with organisations and teams responsible for other parts of the user journey. These could include infrastructure/data owners, regulators, policy makers, investors, and others. We have carried out a series of application stakeholder workshops and participated in UKRI SIF launch webinar, and Show and Tell webinar. We have also invited SPEN internal and external colleagues to join our weekly meeting in order to have their input on our project. In addition, we have shared our functional specification and business case with SPEN and wider Iberdrola colleagues to have their comments. Our project has been heavily influenced by stakeholder engagement, this has involved meetings with a wide range of stakeholder meetings, workshops, regular steering group meetings and discussions with subject experts. |  |

| Section 6 - | Discovery Phase – Costs and value for money |
| --- | --- |
| Please give a description of how funds were spent with reference to the original budget at Project kick-off and explain any significant variations. Explain how the Project has delivered value for money to consumers. Provide a copy of the final Project Finance spreadsheet. |  |
| Total estimated costs for the project are: £109,401.16 – SIF funding £20,320.9– In-kind contribution The actual expenses of the project for the discovery phase has been the following: £109,401.16– SIF funding £20,320.9– In-kind contribution Detailed information provided in attached excel annex. The project has delivered value for money. As a result of the Discovery phase, this project could realise customer, network and environmental benefits as mentioned above. The cost of the project has been minor when compared with the possible savings the Predict4Resilience Project could bring. |  |

| Section 7 - | Discovery Phase – Special Conditions |
| --- | --- |
| If applicable, please describe how you have met the requirements of any Project specific conditions set out in the Project Direction. |  |
| Condition 3 – The Project should demonstrate engagement with other networks through the development stages of the solutions, to ensure that the tools and techniques are designed in a way which also works for users in other networks and to encourage best practice adoption in future. Answer: We have reached out to other networks and requested network fault data from them, and NGET has been an attendee to our regular weekly meeting. In Alpha phase we will dedicate resources to gather the user need from other DNOs. Condition 4 – The Project should discuss potential complementary aspects with the NIMBUS Project at an early stage of the Discovery Phase. Answer: We have had a number of meetings with NIMBUS project and have reached the conclusion that the two projects complement each other, and do not duplicate each other. In later phases, there may be opportunities to collaborate or test interoperability on each other’s system. Condition 5 – The Project should clarify if topography and ground permeability data are being considered within the Discovery Phase before Project kick-off, with justification of why/why not these data sources are relevant. Answer: The data sources described were initially considered during the project development, however when reviewing the fault record data for incidents, it was found that the main cause for faults in this regard (such as flooding) accounted for around 0.1% of the incidents. In comparison to main faults causes by weather damage (which accounts for 25%), this is a small amount. Therefore, we consider that the best value for the project was to prioritise weather within the Discovery phase. |  |